## Slide 1: FS_AVPROD Status Update Study in Audio-Visual Service Production
Roland Beutler
EBU
FS_AVPROD Rapporteur
3GPP TSG-SA WG1 Meeting #84
Spokane, WA, USA, 12 - 16 November 2018
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_AVPROD Status
Is this a new WI? <n>
Notes: 1

## Slide 3: FS_AVPROD Progress
Progress made at this meeting
  Revised WID approved.
  9 use cases introduced.
Work/Study Item Completion: 50%
Draft TR 22.827 Completion: 50%
Controversial issues
  none
Notes: 1

## Slide 4: FS_AVPROD Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Number of Drafting session participants: 20
Notes: 1

## Slide 5: FS_AVPROD Completion Date
Current expected dates to send TR22.827 to SA plenary:
  For information: SA#83 (03/2019)
  For approval: SA#84 (06/2019)
Have these dates been changed at this meeting? <y>
  For information: SA#82 (12/2018)
  For approval: SA#83 (03/2019)
Notes: 1

## Slide 6: FS_AVPROD Planning/Progress
Topics to focus on at next SA1 meeting:
  Enhancement of use cases with gap analysis
  New use cases
  Discussion on challenges dealing particularly with nomadic and ad-hoc production deployment and high-mobility production scenarios
  Consolidation of requirements for the normative phase
Notes: 1

## Slide 7: Work plan between meetings
None
Notes: 1

## Slide 8: FS_AVPROD Progress Estimate
Estimated percentage completion:
  now: <60%>
  Next meeting: <100%>
Notes: 1

## Slide 9: FS_AVPROD Agreed documents
List of agreed documents at this meeting:
S1-183175 | Sennheiser, Fraunhofer HHI | Annex: Real-time audio-streaming latency budget
S1-183658 | EBU | Single-Camera Uncompressed Outside Broadcast Contribution
S1-183659 | EBU | Single-Camera compressed Outside Broadcast Contribution
S1-183660 | EBU, Ericsson | Professional TV Production Contribution from a Multi-Camera Outside using Uncompressed Video
S1-183661 | EBU | Simple Live Sports Commentary
S1-183663 | EBU | Non-public 5G network deployment for AV Prod
S1-183664 | Sennheiser | Audio Streaming in Professional Live Performances
S1-183665 | Sennheiser | Live production with integrated audience services
S1-183703 | Sennheiser | Intercom system for large live events
S1-183657 | Intel | Use case of live immersive media production
Notes: 1