## Slide 1: FS_5G_ATRAC Status Update Study on Asset Tracking use cases
Thierry Berisot
NOVAMINT
FS_5G_ATRAC Rapporteur
3GPP TSG-SA WG1 Meeting #84
Spokane, WA, USA, 12 - 16 November 2018
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_5G_ATRAC Status
Is this a new WI? No
This WI has been approved at SP#81
  Approved WID is in tdoc SP-180922
Notes: 1

## Slide 3: FS_5G_ATRAC Progress
Progress made at this meeting
  Skeleton agreed
  Scope added
  Overview added
  2 Use cases added
Work/Study Item Completion: 15%
Draft TR 22.836 Completion: 15%
Controversial issues
  n/a
Notes: 1

## Slide 4: FS_5G_ATRAC Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 3
Number of slots requested for next meeting
  sum of plenary and drafting slots: 3
Notes: 1

## Slide 5: FS_5G_ATRAC Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#83 (03/2019)
  For approval: SA#84 (06/2019)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: FS_5G_ATRAC Planning/Progress
Topics to focus on at next SA1 meeting:
  General sections (Definitions)
  Use cases and potential requirements
Planning for subsequent meetings
  SA1#86 (05/2019)
    Use cases and potential requirements
    Finalizing requirements consolidations
    Finalization of TR
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  N/A
Notes: 1

## Slide 8: FS_5G_ATRAC Progress Estimate
Estimated percentage completion:
  now: 15%
  Next meeting: 70%
  In two meetings: 100%
Notes: 1

## Slide 9: FS_5G_ATRAC Agreed documents
List of agreed documents at this meeting:
S1-183154 | Novamint | Skeleton for TR 22.836 on Asset Tracking Use Cases (5G_ATRAC)
S1-183593 | Novamint | TR22.836 Scope
S1-183378 | Novamint | Overview section for TR 22.836
S1-183693 | Novamint | Use Case on Container Tracking
S1-183694 | Novamint | Use Case on Wagon Tracking
Notes: 1