## Slide 1: FS_CMED Status Update Study on Communication Services for Critical Medical Applications
Mathieu Lagrange
b<>com
FS_CMED Rapporteur
3GPP TSG-SA WG1 Meeting #85
Tallinn, Estonia, 18 - 22 February 2019
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_CMED Status
Is this a new WI? No
This WI has been approved at SP#81
  Approved WID is in tdoc SP-180783
Notes: 1

## Slide 3: FS_CMED Progress
Progress made at this meeting
  General sections added (Definition, Overview, …)
  Telemedicine modality description added
  Work on privacy/regulatory aspects progressed
  3 use cases added
Work/Study Item Completion: 65%
Draft TR 22.826 Completion: 55%
Controversial issues
  n/a
Notes: 1

## Slide 4: FS_CMED Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 3
Number of slots requested for next meeting
  sum of plenary and drafting slots: 3
Notes: 1

## Slide 5: FS_CMED Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#84 (06/2019)
  For approval: SA#85 (09/2019)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: FS_CMED Planning/Progress
Topics to focus on at next SA1 meeting:
  Communication dependability in relation with medical
  Privacy/regulatory aspects
  KPIs and requirements clean-up
  Last slot for new use cases
Planning for subsequent meetings
  SA1#86 (05/2019)
    Dependability considerations
    Privacy requirements
    Use cases and potential requirements
    Starting requirements consolidations
  SA1#87 (08/2019)
    Finalizing requirements consolidations
    Finalization of TR
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  N/A
Notes: 1

## Slide 8: FS_CMED Progress Estimate
Estimated percentage completion:
  now: 55%
  Next meeting: 80%
  In two meetings: 100%
Notes: 1

## Slide 9: FS_CMED Agreed documents
List of agreed documents at this meeting:
Change history |  |  | 
Date | Meeting | TDoc | Subject/Comment
22/02/2019 | SA1#85 | S1-190300 | FS_CMED – Complements on section 5.2.1.1 on static-local modality overview
22/02/2019 | SA1#85 | S1-190301 | FS_CMED – Complements on section 5.2.1.3 on latency considerations
22/02/2019 | SA1#85 | S1-190302 | FS_CMED – Correction of Performances in ARAS
22/02/2019 | SA1#85 | S1-190303 | FS_CMED – Correction of Performances in Ultrasound examination and remote interventional support
22/02/2019 | SA1#85 | S1-190305 | FS_CMED – Definition section
22/02/2019 | SA1#85 | S1-190310 | FS_CMED – Overview section
22/02/2019 | SA1#85 | S1-190488 | FS_CMED – Patient monitoring inside ambulances
22/02/2019 | SA1#85 | S1-190304 | FS_CMED – Removal of Editor’s notes
22/02/2019 | SA1#85 | S1-190489 | FS_CMED – Robotic Aided Surgery for Wireless Operating Rooms
22/02/2019 | SA1#85 | S1-190054 | FS_CMED – Addition of text for section 5.3.1 (Description for Static-Remote modality)
22/02/2019 | SA1#85 | S1-190309 | FS_CMED – Terminology alignments to definition section
22/02/2019 | SA1#85 | S1-190407 | QoS Requirement for Robotic Telesurgery
22/02/2019 | SA1#85 | S1-190490 | FS_CMED – Proposal for section 6 on security
22/02/2019 | SA1#85 | S1-190104 | FS_CMED cleanup of duplicating video on additional monitors use case
22/02/2019 | SA1#85 | S1-190105 | FS_CMED cleanup of Augmented Reality Assisted Surgery
22/02/2019 | SA1#85 | S1-190106 | FS_CMED cleanup of Emergency Care
Notes: 1