## Slide 1: FS_EASNS Status Update <Study on Enhanced Access to and Support of Network Slice >
SungDuck Chun
LG Electronics Inc.
FS_EASNS Rapporteur
3GPP TSG-SA WG1 Meeting #91e
Electronic Meeting, 24 August - 2 September 2020
Notes: 1

## Slide 2: FS_EASNS Progress
Progress made at this meeting
  TR Skeleton, scope were ageed
  7 use cases and considerations were agreed
Work/Study Item Completion: 20%
Controversial issues
  N/A
Notes: 1

## Slide 3: FS_EASNS Planning
Planning for subsequent meetings
  SA1#92 (Nov, 2020): <60%>
    Gathering of further use cases
  SA1#92AH (Jan, 2021): <80%>
    Gathering of additional use cases
    Consolidation of potential service requirements
  SA1#93 (Mar, 2021): <100%>
    Adding overview section
    Clean-up of TR
  <Until close of WI as defined in WID>
Notes: 1

## Slide 4: Work plan between meetings
Email discussion
  Discussion on noted use and new use cases
Telephone conference
  CC can be organized to make progress on “preference”
Notes: 1

## Slide 5: FS_EASNS Completion Date
Current expected completion dates:
  For information: SA#90-e (12/2020)
  For approval: SA#91 (03/2021)
Have these dates been changed at this meeting? <N>
Notes: 1

## Slide 6: FS_EASNS History
This WI has been approved at SA#88e
  Approved WID is in tdoc SP-200571
History of completion rates
  SA1#nn-1 (date): <xx%>
  SA1#nn-2 (date): <xx%>
  <Until start of WI>
Notes: 1