## Slide 1: Chairman’s views
Rel-18 and SA1#92 organization
S1-204301

## Slide 2: Content
SA1 2021 meeting calendar
Rel-18 Stage 1 timeline
New ideas for SA1#92e
Introducing a “Quality” group
Last update: Nov 9th 2020

## Slide 3: SA1 2021 meeting calendar
SA1#92e_bis* 11-21 Jan 2021 Electronic Meeting
SA1#93e 23 Feb - 4 Mar 2021 Electronic Meeting
SA1#94e 11-20 May 2021 Electronic Meeting
SA1#95 23-27 Aug 2021 Wroclaw, Poland
*conditional, see following slides

## Slide 4: Rel-18 timeline
At SA#89e, it was decided that Rel-17 timeline will have to be extended
How long to extend will be decided at SA#90e (December), in coordination with RAN.
Let’s focus here on the 3 most realistic scenarios:
  Rel-17 Stage-2 + 3 months extension [slide “Rel17+ 3”]
  Rel-17 Stage-2 + 6 months extension [slide “Rel17+ 6”]
  Rel-17 Stage-2 + 9 months extension [slide “Rel17+ 9”]
In the following slides, note that:
  The numbers at the top rulers are for TSG SA
  In blue: dates already agreed. In green: the different assumptions and their related proposed SA1 dates.
  The proposed SA1 dates are for the completion of the NORMATIVE work (count about 3-6 months earlier for the TR)

## Slide 5: 1st Scenario: Rel-17 + 3
2021
2022
100%
83
84
85
86
87
88
89
90
Release 16
2019
2020
Rel-16 Stage 2
Rel-16 Stage 3
Today
Release 17
Rel-16 ASN.1
Rel-17 Stage 1 80%
91
92
93
94
TSG#
Release 18
RAN4
95
Rel-17 Stage 3
Rel-17 Stage 2
100%
Rel-18 Stage 1 80%
St 2 extension
SA1#92e_bis 12-22 Jan 2021
SA1#93e 24 Feb - 5 Mar 2021
SA1#94e 12-21 May 2021
SA1#95 23-27 Aug 2021
St 3 extension

## Slide 6: 1st Scenario: Rel-17 + 6
2021
2022
100%
83
84
85
86
87
88
89
90
2019
2020
Rel-16 Stage 2
Rel-16 Stage 3
Today
Rel-16 ASN.1
Rel-17 Stage 1 80%
91
92
93
94
TSG#
RAN4
95
Rel-17 Stage 3
Rel-17 Stage 2
100%
Rel-18 Stage 1 80%
St 2 extension
SA1#92e_bis 12-22 Jan 2021
SA1#93e 24 Feb - 5 Mar 2021
SA1#94e 12-21 May 2021
SA1#95 23-27 Aug 2021
SA1#96 X-X Nov 2021
Release 16
Release 17
Release 18
St 3 extension

## Slide 7: 1st Scenario: Rel-17 + 9
2021
2022
100%
83
84
85
86
87
88
89
90
2019
2020
Rel-16 Stage 2
Rel-16 Stage 3
Today
Rel-16 ASN.1
Rel-17 Stage 1 80%
91
92
93
94
TSG#
RAN4
95
Rel-17 Stage 3
Rel-17 Stage 2
100%
Rel-18 Stage 1 80%
St 2 extension
SA1#92e_bis 12-22 Jan 2021
SA1#93e 24 Feb - 5 Mar 2021
SA1#94e 12-21 May 2021
SA1#95 23-27 Aug 2021
SA1#96 X-X Nov 2021
Release 16
Release 17
Release 18
St 3 extension

## Slide 8: New ideas for SA1#92e Organisation
The main concerns expressed after SA1#91e are:
  the high number of parallel threads and
  the difficulties to track all comments on a given thread
SA1 leadership proposes to answer these concerns for SA1#92e by:
  Try to reduce the total number of threads by roughly 20%
  Divide the remaining threads in 3 blocks
  Introduce a summary table

## Slide 9: New ideas (1/2): Divide the threads in 3 blocks
  Divide the threads in 3 blocks:
    GLOBAL: all the contributions not addressing a specific Rel-18 SA1 approved study, e.g. LSs, pre-Rel-18 work, new SIDs.
    BLOCK A: roughly half of the already-approved Rel-18 topics
    BLOCK B: the other half of the already-approved Rel-18 topics
    Note: How agenda items are distributed between BLOCK A and B will be clarified ahead of the meeting
    For SA1#91e, there was about 105 threads that would have been divided in about 25 threads in GLOBAL, 40 in BLOCK A and 40 in BLOCK B. For SA1#92e, the chair will try to reduce by about 20% in each category, i.e. about 20 in GLOBAL, 30 in BLOCK A and 30 in BLOCK B
  3 different options are proposed on how to allocate the meeting time to GLOBAL, BLOCK A and BLOCK B

## Slide 10
Tuesday
Wednesday
Thursday
Friday
Monday
Tuesday
Saturday
Sunday
Wednesday
Friday
Discussions and potential revisions
Final
Version
Objections
Meeting start
Monday 11PM
Meeting end
Thursday 3PM
Meeting on hold
All times in UTC
Friday 11PM
Sunday 11PM
= BLOCKS A + B + GLOBAL
Final Version - final version of tdocs belonging to BLOCK A + B + GLOBAL
SA1#92e timeline – Option 1
1PM-3PM
Daily conf call
1PM-3PM
Closing session
Thursday
11PM
11PM
11PM
NOT PURSUED

## Slide 11
Tuesday
Wednesday
Thursday
Friday
Tuesday
Saturday
Sunday
Friday
Discussions and potential revisions Block A
Meeting start
Monday 11PM
Meeting end
Thursday 3PM
Meeting on hold
All times in UTC
Sunday 11PM
SA1#92e timeline
1P.30M-3.30PM
Daily conf call
1.30PM-3.30PM
Closing session
Thursday
= BLOCK A + GLOBAL
= BLOCK B + GLOBAL
= BLOCKS A + B + GLOBAL
11AM
11AM
11PM
Wednesday
Final
Version B
+ Global
Final
Version A
Objections
(all blocks)
11 AM
Monday
Friday 11 PM
Discussions and potential revisions Block B
11PM
Discussions and potential revisions Global
10 Nov
11 Nov
12 Nov
13 Nov
16 Nov
17 Nov
18 Nov
19 Nov

## Slide 12
Tuesday
Wednesday
Thursday
Friday
Monday
Tuesday
Saturday
Sunday
Wednesday
Friday
Discussions and potential revisions
Meeting start
Monday 11PM
Meeting end
Thursday 3PM
Meeting on hold
All times in UTC
Friday 11PM
Sunday 11PM
Final Version - final version of tdocs belonging to BLOCK A + B + GLOBAL
SA1#92e timeline – Option 3
1PM-3PM
Daily conf call
1PM-3PM
Closing session
Thursday
11PM
= BLOCK A
= BLOCK B
= BLOCKS A + B + GLOBAL
Wednesday
11AM
Final
Version
Global
11AM
Final
Version A+ B
11 AM
Objections
NOT PURSUED

## Slide 13: New ideas (2/2): Introduce a summary table for comments
  Introduce a summary table for comments, one per thread
    The delegates will have to add up a summary of their comment at the end of the table
    This is just intended to ease the tracking of all comments, rather than having to open all e-mails one by one. At this point, it is not intended to have this table copied in the minutes.
NOT PURSUED

## Slide 14: Introduction of a Summary Table: in the initial e-mail
New optional free text field
New table
version
NOT PURSUED

## Slide 15: The Summary Table after several comments
version
All the previous comments
on this thread
Adding your comment:
right click on the last line,
“insert”, “Insert below”
NOT PURSUED

## Slide 16: Proposed rules for the table
Shall my comment be reflected in the table or not?
  Keep in mind that the intend of the table is to provide a short summary of the thread
  Typically, requests for clarification do not need to use the table
  Comment to “support”/”concern”/”object”/”propose modifications” should use the table
    Start your comment by “[your company] [“supports”/”rejects”/”has concerns”/”propose modifications”]”
    If ”has concerns” or “rejects”, try to summarise your concern in one short sentence.
    E.g.: “KPN has concerns with rev1 because it still does not address the number of controller(s) in a UAS”.
  Information that a new revision has been uploaded (by the author) should use the table
    E.g.: “Author (InterDigital)”: “S1-203025r1 uploaded”
Anti-forking measures:
  If two delegates answer at the same time, e.g. both adding “line 4”, the one sending last (i.e. received last on the reflector) has to re-send, taking into account the other comment, including renumbering his/her comment as “line 5”
  In case of more serious forking, it will be up to the Thread Leader to recombine the table
NOT PURSUED

## Slide 17: Other aspects
All other rules are still in place
  e.g. on the possibility to show comments using rev marks in a separate file, on file naming convention, on who can upload a revision, etc.
Other topic:
  The name format in GoToMeeting and Tohru is changed as to conform to the new 3GPP global scheme:
    (company name) – (first name) (family name).
    E.g. : KPN – Jose Almodovar

## Slide 18: Introducing the Quality Group
An informal group (“coffee-break style”) of about 10 experienced 3GPP delegates
Objectives:
  Review, create and publish guidelines for quality requirements and specs
  Connect with other groups (SA2, SA6, RAN,…) and explore how to improve SA1 inputs and outputs
  Discuss assistance for newcomers
  Propose and/or discuss any other ideas related to the quality of our work
Outputs of the group to be presented, discussed and, if needed, endorsed by SA1
Lead by: SA1 chairman