## Slide 1: FS_5GET Status Update Study on Guidelines for Extra-territorial 5G Systems
Cyril MICHEL
Thales S.A.
FS_5GET Rapporteur
3GPP TSG-SA WG1 Meeting #92e
Electronic Meeting, 10-19 November 2020
Notes: 1

## Slide 2: FS_5GET Progress
Progress made at this meeting
  Agreed 7 services/features affected by Extra territoriality
  Agreed 1 use case on Regulatory implications for UEs in border regions
Work/Study Item Completion: 40%
Controversial issues
  None
Notes: 1

## Slide 3: FS_5GET Planning
Planning for subsequent meetings
  SA1#92e_adhoc (Jan 2021): 60%
    New use cases
  SA1#93 (Feb-Mar 2021): 80%
    New/Updated use
    Start consolidation & guidelines
  SA1#94e (May 2021): 100%
    Complete consolidation and guidelines
Notes: 1

## Slide 4: Work plan between meetings
Email coordination
  Coordination among interested/contributing companies, about planned inputs, use cases, etc.
  Before each SA1 meeting
  To be moderated by the rapporteur
Notes: 1

## Slide 5: FS_5GET Completion Date
Current expected completion dates:
  For information: SA#91 (03/2021)
  For approval: SA#92 (06/2021)
Have these dates been changed at this meeting? No
  If yes, previous target completion dates:
    For information: <mm/yyyy> SA#nn
    For approval: <mm/yyyy> SA#nn
Notes: 1

## Slide 6: FS_5GET History
This WI has been approved at SA#86e
  Approved WID is in tdoc SP-191042
History of completion rates
  N.A.
Notes: 1