## Slide 1: FS_5GET status report Study on Guidelines for Extra-territorial 5G Systems
Nicolas CHUBERRE
Thales S.A.
FS_5GET Rapporteur
3GPP TSG-SA WG1 Meeting #93-e
Electronic Meeting, 22nd February - 4th March 2021
Notes: 1

## Slide 2: FS_5GET Progress
Progress made at this meeting
  Agreed updates on the specific regulations for aeronautical areas
  Agreed clarification of Extraterritorial Areas (regions without territorial claim or with ambiguous boundaries)
  Agreed regulatory implications for UEs in Vessels
  Agreed updates on Network selection with extra territoriality
Work/Study Item Completion: 50%
Controversial issues
  None
Notes: 1

## Slide 3: FS_5GET Planning
Planning for subsequent meetings
  SA1#94-e (May 2021): 60%
    Completing UE location related use cases
    Completing network location related use cases
  SA1#95-e (August 2021): 80%
    Start guidelines
  SA1#96-e (November 2021): 100%
    Complete guidelines
Notes: 1

## Slide 4: Work plan between meetings
Email coordination
  Coordination among interested/contributing companies, about planned inputs, use cases, etc.
  Before each SA1 meeting
  To be moderated by the rapporteur
Notes: 1

## Slide 5: FS_5GET Completion Date
Current expected completion dates:
  For information: SA#93-e (09/2021)
  For approval: SA#94-e (12/2021)
Have these dates been changed at this meeting? Yes
  If yes, previous target completion dates:
    For information: <03/2021> SA#91-e
    For approval: <06/2021> SA#92-e
Notes: 1

## Slide 6: FS_5GET History
This WI has been approved at SA#86e
  Approved WID is in tdoc SP-191042
History of completion rates
  N.A.
Notes: 1