## Slide 1: FS_5GSEI Status Update Study on 5G Smart Energy and Infrastructure
Xia Xu
China Telecom
FS_5GSEI Rapporteur
3GPP TSG-SA WG1 Meeting #93e
Electronic Meeting, 25 February – 5 March 2021
Notes: 1

## Slide 2: FS_5GSEI Progress
Progress made at this meeting
  The following 10 use cases were approved:
    Distributed Energy Resources and Micro-Grids
    Use Case for Protection of interconnection between renewable and utility grid
    Use Case of Utility Service Operator M2M service management platform in Smart Energy
    Coordination for Energy Recovery Use Case
    Use case on applications using IEC 61850-9-2 sampled values
    Use Case of power distribution grid state estimation service
    Use Case of power distribution grid load and generation prediction service
    Use Case of power distribution grid power control service
    Use Case of ensuring uninterrupted MTC service availability during emergencies
    Edge cloud driven data acquisition (edgePMU)
  The RQs and KPIs in 5.2/5.3/5.5/5.8/5.9/5.11/5.12/5.13 were updated/consolidated
Work/Study Item Completion: 75%
Controversial issues
  Dispute about whether the background and primary applications are sufficiently captured when introducing the use case(mainly Chap 5.7 )
  different understanding in how the use case should justify the proposed potential requirements.
Notes: 1

## Slide 3: FS_5GSEI Planning
Planning for subsequent meetings
  SA1#94e (05/2021): 100%
    Requirements / KPI consolidation
    Conclusions
    WID
Notes: 1

## Slide 4: Work plan between meetings
Email discussion
  Consolidated requirements and KPI recommendations
Telephone conference
  Two CC will be scheduled
Notes: 1

## Slide 5: FS_5GSEI Completion Date
Current expected completion dates:
  For information: SA#91 (03/2020)
  For approval: SA#92 (06/2021)
Have these dates been changed at this meeting? n
Notes: 1

## Slide 6: FS_5GSEI History
This WI has been approved at SA1#90e/ SA#88e
  Approved WID is in tdoc S1-202276 /SP-200574
History of completion rates
  SA1#91e-1 (08/2020): 20%
  SA1#92e-2 (11/2020): 40%
  SA1#93e-3 (03/2021): 75%
Notes: 1