## Slide 1: FS_Resident Status Update Study of Enhancements for Residential 5G
Toon Norp
KPN
FS_Resident Rapporteur
3GPP TSG-SA WG1 Meeting #93e
Electronic Meeting, 25 February – 5 March 2021
Notes: 1

## Slide 2: FS_Resident Progress
Progress made at this meeting
  Definitions of PRAS and eRG clean up
  Definition of CPN and Authorised User
  ‘Architecture’ assumptions clarified
  4 existing use cases updated
  8 new use cases agreed
Work/Study Item Completion: 75%
Controversial issues
  Concept of ‘service hosting’ in a CPN
Notes: 1

## Slide 3: FS_Resident Planning
Planning for subsequent meetings
  SA1#91e (Aug 2020): 30%
    Outline, Scope, Use cases with potential requirements
  SA1#92e (Nov 2020): 50%
    (Updates of) use cases with potential requirements
  SA1#93 (Mar 2021): 75%
    Clean up of terminology, finalisation of use cases, clean up of editor notes, discuss normative WID
  SA1#93 (Jun 2021): 100%
    Identification / credentials of PRAS, Consolidation process, Conclusions, Adding figures
Notes: 1

## Slide 4: Work plan between meetings
Phone conference
  A conference call on the concept of ‘service hosting’ in a CPN will be organised (together with FS_PINs)
E-mail coordination
  Plan to have a joint coordination with FS_PIN for consolidation
    Identifying requirements that are in common
    Identifying requirements that are FS_Resident or FS_PIN specific
    Identify structure for normative work (which can already be used in consolidation)
Notes: 1

## Slide 5: FS_Resident Completion Date
Current expected completion dates:
  For information: SA#91 (03/2021)
  For approval: SA#92 (06/2021)
Have these dates been changed at this meeting? N
  If yes, previous target completion dates:
  Guide: Remove “If yes…” and all subsequent bullets if current completion date is unchanged
Notes: 1

## Slide 6: FS_Resident History
This WI has been approved at SA1#88e
  Approved WID is in tdoc SP-200576
History of completion rates
  SA1#90 (05/2020): 0%
  SA1#91e (08/2020): 30%
  SA1#92e (11/2020): 50%
  SA1#93e (03/2021): 75%
Notes: 1