## Slide 1: FS_PIN Status Update Study on Personal IoT Networks
Adrian Buckley
vivo Mobile Communications Co Ltd
FS_PIN Rapporteur
3GPP TSG-SA WG1 Meeting #93e
Electronic Meeting, 22 Feb - 4 Mar 2021
Notes: 1

## Slide 2: FS_PIN Progress
Progress made at this meeting
  Refined existing use cases
  Agreed xx new use cases
Work/Study Item Completion: 75%
Controversial issues
  None
Notes: 1

## Slide 3: FS_PIN Planning
Planning for subsequent meetings
  SA1#94e (May 2021): 100%
    Complete use cases and potential requirements
    Consolidation and conclusions.
    Final TR Cleanup
SA1#95e (Aug 2021): Nothing
Notes: 1

## Slide 4: Work plan between meetings
Email / conference call coordination
  Coordination among interested/contributing companies, about planned inputs, use cases, etc.
    Requires a list of open issues
  To be moderated by the rapporteur.
FS_RESIDENT co-ordination (email / calls)
  Work with RESIDENT rapporteur / interested parties to create a list of consolidated requirements.
Notes: 1

## Slide 5: FS_PIN Completion Date
Current expected completion dates:
  For information: SA#91 (03/2020)
  For approval: SA#92 (06/2021)
Have these dates been changed at this meeting? y
  If yes, previous target completion dates:
    For information: 12/2020 SA#90
    For approval: 03/2021 SA#91
Notes: 1

## Slide 6: FS_PIN History
This WI has been agreed at SA1#90e / SA#88
  Agreed WID is in tdoc S1-202287 / SP-200592
History of completion rates
  SA1#91e (08/2020): 15%
  SA1#92e (11/2020): 45%
  SA1#93e (02-03/2021): 75%
Notes: 1