## Slide 1: <Ranging> Status Update <Ranging-based Service>
<Xiaowei jiang>
<Xiaomi>
<Ranging> Rapporteur
3GPP TSG-SA WG1 Meeting #93e
Electronic Meeting, 22 February - 04 March 2021
Notes: 1

## Slide 2: <FS_Ranging> Progress
Progress made at this meeting
  Agree the WID
Work Item Completion: 0%
Controversial issues
  None
Notes: 1

## Slide 3: <Ranging> Planning
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Planning for subsequent meetings
  Guide: information below is for guidance purposes, to give an idea of what work still remains and what percentage completion is expected
  SA1#94e (2021‑05‑10): <WID 100%>
    Finish CR for TS22.261
  <Until close of WI as defined in WID>
Notes: 1

## Slide 4: Work plan between meetings
  Guide: this optional slide is an opportunity for rapporteurs to indicate what activities are proposed between meetings
Pre-meeting Call
  discuss CR for TS22.261
Notes: 1

## Slide 5: <Ranging> Completion Date
Current expected completion dates:
  For information: SA#92 (June. 2021)
  For approval: SA#92 (June. 2021)
  Guide: SA plenary meeting number and date (not SA1)
  Guide: Remove for information bullet above if there is no new TR/TS
Have these dates been changed at this meeting? <n>
Notes: 1

## Slide 6: <Ranging> History
This WI has been <approved> at <SA1#93e>
  <Approved> WID is in tdoc <S1-210363>
History of completion rates
  None
  <Until start of WI>
Notes: 1