## Slide 1: FS_OffNetRail Status Update Study on Off-Network for Rail
Guillaume Gach
UIC
880036 FS_OffNetRail Rapporteur
3GPP TSG-SA WG1 Meeting #96-e
Electronic Meeting, 8-18 November 2021
Notes: 1

## Slide 2: FS_OffNetRail Progress
Progress made at this meeting
  Global clean up to remove unnecessary clauses and to update references
  Presentation of Specification to TSG SA is ready for approval
Work/Study Item Completion: 100%
Controversial issues
  None
Notes: 1

## Slide 3: FS_OffNetRail Planning
Planning for subsequent meetings
  N/A
Notes: 1

## Slide 4: Work plan between meetings
N/A
Notes: 1

## Slide 5: FS_OffNetRail Completion Date
Current expected completion dates:
  For information: SA#93 (09/2021)
  For approval: SA#94 (12/2021)
Have these dates been changed at this meeting? N
Notes: 1

## Slide 6: FS_OffNetRail History
This WI has been agreed/approved at SA1#90e / SA#88e
  Agreed/Approved WID is in tdoc S1-202244 / SP-200572
History of completion rates
  SA1#90-e (18-22 May 2020): 0%
  SA1#91-e (24 Aug-2 Sep 2020): 10%
  SA1#92-e (10-20 Nov 2020): 30%
  SA1#93-e (22 Feb-4 Mar 2021): 50%
  SA1#94-e (10-20 May 2021): 50% (SID not addressed)
  SA1#94bis-e (4-12 July 2021): 50% (SID not addressed)
  SA1#95 (23 Aug –2 Sep 2021): 90%
Notes: 1