## Slide 1: FS_NetShare Status Update Feasibility Study on Network Sharing Aspect
Qun Wei
China Unicom
FS_NetShare Rapporteur
3GPP TSG-SA WG1 Meeting #98e
Electronic Meeting, 9 – 19 May 2021
Notes: 1

## Slide 2: FS_NetShare Progress
Progress made at this meeting
  "Initial skeleton", "Introduction" and "Scope" of TR 22.851 were provided in this meeting. Four scenarios including Services and Qos are discussed, and the basic use cases and potential requirements are agreed.
  Numbers are listed:
  Study Item Completion: 10%
Controversial issues
  The term and definition in this project needs to be revisited again at the next meeting.
S1-221092
S1-221271
S1-221292
S1-221272
Notes: 1

## Slide 3: FS_NetShare Planning
Planning for subsequent meetings
  SA1#99 (date): <65%>
    Mobility, Security, Service and QoS use cases and requirements, are waiting to increases.
  SA1#100 (date): <100%>
    Others, e.g., regulatory requirements, emergency services, PWS support.
Notes: 1

## Slide 4: Work plan between meetings
  Email discussion
  Definition recheck
  It is needed to go through the definitions in the relevant TRs. Prepare for discussion of definitions.
  Quality improvement of remaining use case
  Time: One week after the next SA Plenary
Telephone conference
  Potential use cases and definitions
  The main purpose of the meeting is to collect opinions and ideas of UCs and the definition.
  two weeks after the next SA Plenary
Notes: 1

## Slide 5: FS_NetShare Completion Date
Current expected completion dates:
  For information: SA#97 (09/2022)
  For approval: SA#98 (12/2022)
Have these dates been changed at this meeting? <N>
Notes: 1

## Slide 6: FS_NetShare History
This WI has been agreed at SA1#97e
  Agreed WID is in tdoc S1-220196
This WI has been approved at SA#95e
  Approved WID is in tdoc SP-220087
History of completion rates
  SA1#98 (9 – 19 May 2022): 10%
Notes: 1