## Slide 1: FS_UAV_Ph3 Status report New SID on UAV Phase 3
Pengtai Qin
China Mobile
FS_UAV_Ph3 Rapporteur
3GPP TSG-SA WG1 Meeting #98e
Electronic Meeting, 9 – 19 May 2022
Notes: 1

## Slide 2: FS_UAV_Ph3 Progress
Progress made at this meeting
  SID Agreed
Work/Study Item Completion: 0%
Controversial issues
  None
Notes: 1

## Slide 3: FS_UAV_Ph3 Planning
Planning for subsequent meetings
  SA1#99e (Aug 2022): 25%
    TR Skeleton, scope, introduction and general description
    Agree several use cases
  SA1#100e (Nov 2022): 55%
    Additional new use cases/ Updating existing use cases
    Potential requirements
  SA1#101e (Feb 2023): 80%
    Update use cases and potential requirements
    Progress consolidation and send study for infomation
  SA1#102e (May 2023): 100%
    Complete consolidation and conclusions and TR clean-up
    Send final TR for Approval
Notes: 1

## Slide 4: Work plan between meetings
Email coordination
  Coordination among interested/contributing companies, about planned inputs, use cases, etc.
  Before next SA1 meeting
  -- To be moderated by rapporteur
Conference calls
  TBD
Notes: 1

## Slide 5: FS_UAV_Ph3 Completion Date
Current expected completion dates:
  For information: SA#99 (03/2023)
  For approval: SA#100 (06/2023)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 6: FS_UAV_Ph3 History
This SI has been agreed at SA1#98e
  Agreed SID is in Tdoc S1-221230
History of completion rates
  N.A.
Notes: 1