## Slide 1: MINT_Ph2 Status Update Minimization of Service Interruption During Core Network Failure Phase 2
Yinglin Chen
China Telecom
MINT_Ph2 Rapporteur
3GPP TSG-SA WG1 Meeting #99e
Electronic Meeting, 22 Aug – 1 Sept 2022
Notes: 1

## Slide 2: MINT_Ph2 Progress
Progress made at this meeting
  New WID on Support for Minimization of Service Interruption during Core Network Failure
    Agreed to update the stage 1 specifications to support disaster mitigation services in shared-RAN and national roaming scenarios.
  22.261v18.6.1 New requirements on MINT_Ph2
    Agreed a CR on 22.261v18.6.1 for supporting disaster mitigation services in shared-RAN and national roaming scenarios.
Work/Study Item Completion: 100%
Controversial issues
  None
Notes: 1

## Slide 3: MINT_Ph2 Completion Date
Current expected completion dates:
  For approval: SA#97 (09/2022)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 4: MINT_Ph2 History
This WI has been agreed at SA1#99e
  Agreed WID is in tdoc S1-222345
Notes: 1