## Slide 1: FS_RVAS Status Update Study on roaming value added services
Peter Bleckert
Ericsson
FS_RVAS Rapporteur
3GPP TSG-SA WG1 Meeting #99e
Electronic Meeting, 22 August – 1 September 2022
Notes: 1

## Slide 2: FS_RVAS Progress
Progress made at this meeting
  Agreed the following:
  Scope,
  Overview
  Three use cases
    Welcome SMS
    Steering of Roaming (SoR) during the registration procedure
    Subscriber based routing to a particular core network
Work/Study Item Completion: 60%
Controversial issues
  None
Notes: 1

## Slide 3: FS_RVAS Planning
Planning for subsequent meetings
  SA1#100 (14-18 Nov 2022): 80%
    Finalize use case (handle one EN)
    Consolidate requirements and agree conclusion
    Send TR to SA for information or for one-step approval
  SA1#100_adhoc (16-20 Jan 2023): -
    This meeting may not be needed.
  SA1#101 (27 FEB-2 Mar 2023): 100%
    Send TR to SA for approval (if not done from SA1#100)
    Create WID for RVAS (FYI, not part of the SID)
Notes: 1

## Slide 4: FS_RVAS Completion Date
Current expected completion dates:
  For information: SA#98 (12/2202)
  For approval: SA#99 (03/2203)
Have these dates been changed at this meeting? No
Notes: 1

## Slide 5: FS_RVAS History
This WI has been Approved at SA1#98 / SA#96
  Approved WID is in tdoc SP-220442
Notes: 1