3GPP TSG-SA WG2#5	Tdoc 3GPP S2-99434
Sophia Antipolis, FRANCE
25 – 28 May 1999

Source:	TSG-SA WG2

Subject:	Work Plan for TS23.130 and TR23.20

The work plan for both UMTS TS23.130 and TR23.20 was discussed and agreed as following:

Decision on TS23.130

- The Output of the TSG-SA WG2#5 (25~28 May 99) will be sent out to the S2 mailing exploder, as early as the 2nd of June for endorsement as Version 2.0.0.

- This version will be presented for approval in TSG-SA#4 and put under the change control procedure. The approved version will be version 3.0.0.

Decision on TR23.20

The split work of the technical report TR23.20 is recognised to be far behind schedule.

The split work of the TR23.20 into two different documents, as agreed during Yokohama meeting and endorsed by TSG-SA plenary, will be based on TR23.20 version 1.8.0.

In order to meet the tight schedule, it was agreed that:

- The draft meeting report should be sent out not later than the 4th of June to the mailing list.

- TR23.20 version 1.8.0 will be produced based on the agreed changes identified in the minutes

- The outcome of the split work should be sent to the S2 e-mail exploder for the review process and approval. The approved version should be TS23.121 version 2.0.0.

- The approved version (version 2.0.0 of TS23.121) will be presented to the TSG-SA#4 (June Meeting) for approval and put under the change control procedure. The approved version will be version 3.0.0.