## Slide 1
Proposed Way Forward of NextGen
China Mobile
(Rapporteurs)
2016-10
SA WG2 Meeting #117 S2-165544
Oct 19 – 23, 2016, Kaohsiung City, Taiwan

## Slide 2: Time Related with NextGen Architecture

## Slide 3: NextGen WI for R15 Considerations
The WI is initiated based on the conclusions of the TR 23.799 also taking SA1 SMARTER into account
Three possible options:
  One WI for overall architecture and Phase 1 Key issues
  One WI with 2 BBs
  Multiple WIs
One WI with several building blocks is suggested
  BB1: Basic system architecture and functions (including the key issues on: Slicing, MM, SM, SSC, Interworking)
  BB2: QoS, Policy and Charging support, IMS services (voice) support in NGC, Network Capability Exposure
WID completion time frame – Sept. 2017
  Both for information and proposal at SA#77 due to the tight time requirement for stage 2/3 work.

## Slide 4: TS Structure
Separate TS
  One TS on 5G system architecture, including both 3GPP and non-3GPP access is required
  One TS on policy and charging is required
  Whether a separate TS for 5G system impact due to IMS voice and regulatory requirements (location services, emergency services etc) is needed is TBD. Small changes to existing spec (e.g. TS 23.228) is expected

## Slide 5: New NextGen Further Study for Phase 2
The new Study Item is suggested to start in Q2 2017
  Avoid time competition with WID so that most effort could be for the TS started in Jan. 2017.
  It is helpful to wait for the progress of the TS a bit so that the normative work can serve as a basis for determine the scope of the further study.
The scope and objectives of the new SI should be revisited based on the progress of the TS and the conclusion of TR 23.799
A new TR is generated and the high level requirement and key issues could be copied from TR 23.799
One study item is suggested. This may be discussed when the new SI is initiated

## Slide 6
BB1: Basic system architecture and functions
New NextGen Study for Phase 2, from Q2
11/16
01/17
03/17
06/17
118 | 118 BIS | 119 | 120 | 121 | 122 | 122 Bis | 123 | 124 | 125
11/17
01/18
R16 WID
One R15 WI, from #SA2 118, Q1
BB2: QoS, Policy and Charging, Capability Exposure
Study Agreement/
Conclusion
5G Architecture 3GPP Schedule
Stage 3 WI, from Sept. 2017