3GPP SA WG2 Meeting #133	S2-1904927

Reno, USA，May 13 – May 17, 2019,	(revision of S2-19xxxxx)

# Source:	CATT, Deutsche Telekom, CAICT, China Unicom, China Telecom, AT&T, China Mobile, Qualcomm Incorporated

# Title:	New SID on Service Based Architecture for Location Services Phase 2 (FS_eLCS_ph2)

# Document for:	Approval

Agenda Item:	7.1

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

Title: Study on Enhancement to the 5GC LoCation Services-Phase 2

Acronym: FS_eLCS_ph2

Unique identifier:

1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X | X |  |
| No |  |  |  |  |  |
| Don't know | X |  |  |  | X |

2	Classification of the Work Item and linked work items

2.1	Primary classification

This work item is a …

|  | Feature |
| --- | --- |
|  | Building Block |
|  | Work Task |
| X | Study Item |

2.2	Parent and child Work Items

| Parent and child Work Items |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 720005 | New Services and Markets Technology Enablers | This is the stage-1 normative work related to Next Generation architecture |
| 740005 | 5G System – Phase 1 | Normative work for the phase 1 of the 5G system architecture |
| 820016 | Enhancement to the 5GC LoCation Services | Normative work for 5GC LoCation Services in Rel-16 |
|  | Study on local NR positioning in NG-RAN | RAN3 study on local LMF and LCS client in NG-RAN |

3	Justification

During Rel-16, SA2 has studied the “Enhancement to the 5GC LoCation Services” and agreed conclusions have been specified in TS23.273 “5G System Location Services (LCS)”. However, due to limited time, some key issues and corresponding solutions were not concluded in Rel-16’s scope, e.g.  Key Issue #2, Key Issue #11, Key Issue #13, Key Issue #15 and Key Issue # 16. In addition, some other aspects, e.g. EPC-5GC interworking for LCS, has not been fully studied yet.

Some SA1 Rel-16 defined requirements also have not been studied during Rel-16, e.g. very low latency and very high accuracy for IIoT and other applications, positioning service area, positioning service level and etc.

In order to enhance 5G System location service to satisfy the above requirements, further work to enhance 5G Location Services should be considered.

4	Objective

The objectives of this study are to further enhance the 5GC LCS architecture and corresponding Network Functions and procedures to meet the full set of requirements defined in SA1 (e.g. TS 22.261 and TS 22.071).

- Support of very low latency (< 1 second) and very high accuracy (< 1 meter) for IIoT and other use cases in TS 22.261.

- For key issues in TR 23.731 not concluded for inclusion in Rel-16, validate whether those key issues are still valid or not and, if yes, try to conclude.

- How and whether to support location service in 5GS and EPS interworking scenario, e.g. handover between EPS and 5GS or between 3GPP and non-3GPP access.

- How to support positioning requirements defined by SA1 in TS 22.261 for which SA2 had no time in Rel-16, e.g.

- 5G positioning service area, 5G Enhanced positioning area, Positioning services levels with different performance requirements.

- Enable MCX UE to use the 5G positioning services to determine its position.

- Evaluate support in 5GCN for any agreements for the “Study on local NR positioning in NG-RAN” in RAN3.

Editor’s note: During this RAN3 study, SA2 may be involved. However, this study targets to complete at RAN#86. Even if there is necessary normative work for SA2, it may be difficult to be included in Rel-16.

Solutions in Rel-17 should avoid or minimize new impact to Rel-16 5GC LCS architecture, and should minimize new impacts to N2 interface, and the existing network functions (NF) in 5GC.

Architectural implications for RAN will be coordinated with RAN WGs.

5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |
| Internal TR | 23.xyz | The proposed title of new TR is “Study on enhancement to the 5GC LoCation Services phase 2” | SA#86 (Dec. 2019) | SA#87 (March. 2020) |  |

{Note 1: Only TSs may contain normative provisions. Study Items shall create or impact only TRs.
"Internal TR" is intended for 3GPP internal use only whereas "External TR" may be transposed by OPs.}

{Note 2: The first listed Rapporteur is the specification primary Rapporteur. Secondary Rapporteur(s) are possible for particular aspect(s) of the TS/TR. In this case, their responsibility has to be provided as "Remarks".}

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |

6	Work item Rapporteur(s)

Ming Ai, CATT, aiming@catt.cn

7	Work item leadership

SA2

8	Aspects that involve other WGs

SA3 for the Security aspects, SA5 for the Charging Aspects

9	Supporting Individual Members

Supporting IM name

CATT

China Telecom

China Mobile

CAICT

China Unicom

Huawei ?

HiSilicon ?

OPPO ?

Qualcomm Incorporated

ZTE ?

Lenovo ?

Motorola Mobility ?

InterDigital Inc. ?

Verizon UK Ltd ?

Sony ?

Broadcom ?

T-Mobile USA ?

Deutsche Telekom

AT&T

Ericsson ?

Comtech Telecommunications ?

Nokia ?

Nokia Shanghai Bell ?

Intel ?