3GPP TSG-SA2 Meeting #136-AH	S2-2000112

# Incheon, Korea (Republic Of), 13th Jan 2020 - 17th Jan 2020

Source:	vivo Mobile Communications Ltd, AT&T, FirstNet

Title:	Timescheduling

Document for:	Agreement

Agenda Item:	9.3

Work Item / Release:	Rel-17 planning

Abstract of the contribution: Paper proposes to set a date for a potential adhoc in 2H20 to progress Rel-17 items.

# Discussion

SA have decided on the Rel-17 package for SA2 to work on [1].  As part of defining the package a number of individuals asked if SA2 could hold an adhoc to progress specific items and SA gave guidance to SA2 on this matter [2] (see Table 1).

This was revised to take into account the Work Task adjustments drafting during Friday lunchtime in TD SP-191377. There was a request to have an ad-hoc meeting for specific large items in order to allow the work to be able to be completed in time. SA WG2 were asked to consider holding an ad-hoc meeting in order to better progress at least the 5G_ProSe and 5MBS work items. Some adjustments to the 5G_ProSe figures were made. It was clarified that there will be a buffer to handle issues resulting from Liaison from other WGs asking for work to be done in SA WG2.

Table 1 – Extract from SA#86 Draft report, TD-SP-191295 minutes [2]

Although it is not known if an adhoc will be needed given the Rel-17 time planning was designed to fit into the existing SA2 schedule, we all know with projects some new issues are discovered and discussions can take longer than expected.  Therefore if work does not progress at the required rate an adhoc would probably need to be scheduled during Q3 of 2020.

In light of Release 17 information from the last plenaries SA2 should revisit it’s2020 meeting schedules  to allow for a potential adhoc and to also allow people to predictably enjoy their limited time off. It is therefore proposed that SA2 choose a date(s) for a potential adhoc.

Proposal	Choose a date(s) for a potential adhoc so people can plan their July-September time.

Note the following:

This paper, nor should SA2#136-AH decide:

- if the adhoc is to take place at this point in time;

- what an agenda should look like; or

- if an adhoc takes part or all of a week.

This is just a calendar planning proposal so that companies and individuals can set aside time.  Hopefully in 2Q20 SA2 can decide that no extra time is required.

# References

[1]	TD-SP-191381

[2]	TD-SP-191295 minutes of SA#86