## Slide 1: FS_IIoT Status Report
Devaki Chandramouli
Nokia

## Slide 2: FS_IIoT status after SA2#139E (1/2)
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial Internet of Things | 40% > 55% | Sep, 20 | SP-200096
General
  FS_IIoT TR 23.700-20 v0.4.0 is available here.
  Total TUs requested for Study Phase in 2020 is 5. 2 TUs and 1 e-meeting is used.
  SA2#140E is expected to be the last meeting for proposing new solution.
Key Issue #1 (Uplink Time Synchronization)
  One solution in the TR for this KI.
  It was updated during SA2#136-AH and SA2#139E
  Next Steps: Resolve the open issues for the solution and derive conclusion based on the agreed solution.
Key Issue #2 (UE-UE TSC communication):
  Three new solutions agreed, Six solutions in total for this KI.
  Next Steps: Resolve ENs for the solutions.
  Next meeting (SA2#140E) will focus on resolving open issues/ENs, attempts to reach interim conclusions. If needed, conduct email discussion to obtain company views in order to determine commonalities.

## Slide 3: FS_IIoT status after SA2#139E (2/2)
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial Internet of Things | 40% > 55% | Sep, 20 | SP-200096
Key Issue #3A (Exposure of TSC Services: Exposure of deterministic QoS):
  Two new solutions agreed for this KI, Four solutions in total for this KI.
  Next Steps: Resolve ENs for the solutions.
  Next meeting (SA2#140E) will focus on resolving open issues/ENs, evaluation and attempts to reach interim conclusions.
Key Issue #3B (Exposure of TSC Services: Exposure of Time Synchronization):
  One new solution and total three solutions for this KI.
  Next Steps: Resolve ENs and open items for the solutions.
  Next meeting will focus on resolving the open issues for the solutions and derive conclusion based on the agreed solutions.
Key Issue #4 (fully distributed configuration model for TSN)
  Downscoped. Will not be progressed during Rel-17
Key Issue #5 (Survival Time)
  Agreed two new solutions for this KI.
  Sent out LS to IEEE 802.1 regarding support for survival time in IEEE specifications.

## Slide 4: 2.4) Rel-17 Study/Work (3/12)
Progress since SA#87-e:
  Agreed new solutions for all Key Issues.
  Progressed some existing solutions with resolution for editor’s notes, open items.
RAN impacts or dependencies:
  Coordination with RAN and IEEE is needed on “survival time”.
  Coordination needed on other KIs depend on solutions concluded
Next steps:
  Progress solutions by resolving ENs.
  Work towards identification of commonalities, differences and way forward towards conclusion.
  Target Completion: Some key Issue may not conclude by Sep, 20 due to RAN dependency.
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial IoT - TSC/URLLC enhancements | 40% -> 55% | Jun, 20 -> Sep, 20 | SP-200096

## Slide 5: FS_IIoT status after SA2#136AH (1/2)
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial Internet of Things | 20% > 40% | Jun, 20 | SP-xxxxxx
General
  FS_IIoT TR 23.700-20 v0.2.0 is available here.
  Total TUs requested for Study Phase in 2020 is 5. XX TU is used and 3 TUs are remaining.
Key Issue #1 (Uplink Time Synchronization)
  One solution agreed and updated during SA2#136-AH
Key Issue #2 (UE-UE TSC communication):
  One new solution agreed, three solution in total for this KI.
  Next Steps: Resolve ENs for the solutions.
  Work towards identification of commonalities, differences and way forward towards conclusion.
Key Issue #3A (Exposure of TSC Services: Exposure of deterministic QoS):
  Two (new) solutions agreed for this KI.
  Next Steps: Resolve ENs for the solutions.
  Work towards identification of commonalities, differences and way forward towards conclusion.
Key Issue #3B (Exposure of TSC Services: Exposure of Time Synchronization):
  Two (new) solutions agreed for this KI.
  Next Steps: Resolve ENs for the solutions.
  Work towards identification of commonalities, differences and way forward towards conclusion.
Key Issue #4 (fully distributed configuration model for TSN)
  Downscoped. Will not be progressed during Rel-17

## Slide 6: FS_IIoT status after SA2#136AH (2/2)
Key Issue #5 (Use of Survival Time for Deterministic Applications in 5GS)
  Newly agreed KI during SA2#136-AH.
  No solution discussed nor agreed for this KI yet.
  RAN impacts and dependencies:
  New key issue on how to provide Survival time from AF to SMF for signalling to RAN as part of TSCAI.
Contentious Issue:
  None identified so far.
Focus for the Next Meeting (SA2#137):
  Progressing solutions and working towards conclusion for Kis.
Overall Plan:
  Aim for conclusion for most Kis by SA2#139