## Slide 1: FS_eNS_Ph2 Status Report
Jinguo Zhu
ZTE

## Slide 2: FS_eNS_Ph2 status after SA2#141E (1/4)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on Enhancement of Network Slicing Phase 2 | 75% -> 85% | Sep, 20 -> Dec, 20 | SP-190931
General
  FS_eNS_Ph2 is captured in TR 23.700-40 and v1.1.0 will be available here.
  Architecture requirement update on IWK is agreed. 2 LS Out to RAN WGs,
  15 papers on solution update and 6 papers on evaluation and conclusion are agreed
  1 new solution on KI#7 is agreed
Key Issue #1: Support of network slice related quota on the maximum number of UEs
  1 P-CRs agreed updating existing solutions. Total number of solutions for KI#1 is 10.
  Evaluation and Interim conclusions agreed. NW Slice quota related new functionalities are agreed.
  Next Steps: Next meeting (SA2#142E) will focus on final conclusions. Proper SoH at first CC is need to make final decision.
Key Issue #2: Support of network slice related quota on the maximum number of PDU Sessions
  3 P-CRs agreed updating existing solutions. Total number of solutions for KI#2 is 13.
  Evaluation and Interim conclusions agreed. NW Slice quota related new functionalities are agreed.
  Next Steps: Next meeting (SA2#142E) will focus on final conclusions. Proper SoH at first CC is need to make final decision.
Key Issue #3: limitation of data rate per network slice in UL and DL per UE
  Total number of solutions for KI#3 is 5.
  Fail to agree further evaluation and conclusion in this meeting.
  Next Steps: Next meeting (SA2#142E) will focus on evaluation and conclusions based on RAN WG feedback. Proper SoH at first CC after RAN WG feedback is received ,is need to make decision on e.g UP based solution v.s. CP based solution.

## Slide 3: FS_eNS_Ph2 status after SA2#141E (2/4)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on Enhancement of Network Slicing Phase 2 | 75% ->85% | Sep, 20 -> Dec, 20 | SP-190931
Key Issue #4: Support for network slice quota event notification in a network slice
  Total number of solutions for KI#4 is 7.
  Evaluation and Interim conclusions agreed.
  Next Steps: Next meeting (SA2#142E) will focus on final conclusions. Final conclusion depends on the conclusion of KI#1 ,#2, #3, #5
Key Issue #5: Dynamic adjustment to meet the limitation of data rate per network slice in UL and DL.
  Total number of solutions for KI#5 is 8.
  Evaluation agreed. NW Slice quota related new functionalities are agreed. No and Interim conclusions yet.
  Next Steps: Next meeting (SA2#142E) will focus on final conclusions. Proper SoH at first CC is need to make decision on where is the enforcement functionality(RAN, Control plane function or UPF)
Key Issue #6: Constraints on simultaneous use of the network slice
  5 P-CRs agreed updating existing solutions. Total number of solutions for KI#6 is 7.
  Fail to agree evaluation in this meeting, no Interim conclusions yet.
  Next Steps: Next meeting (SA2#142E) will focus on final evaluation and conclusions.

## Slide 4: FS_eNS_Ph2 status after SA2#141E (3/4)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on Enhancement of Network Slicing Phase 2 | 75% -> 85% | Sep, 20 -> Dec, 20 | SP-190931
Key Issue #7: Support of 5GC assisted cell selection to access network slice
  2 P-CRs agreed updating existing solutions. 2 new solutions are agreed. Total number of solutions for KI#7 is 6.
  Awaiting LS response from RAN regarding on homogeneous support for S-NSSAIs within Allowed NSSAI across frequency bands in order to finalize the conclusion
  Evaluation and Interim conclusions agreed
  Next Steps: Next meeting (SA2#142E) will focus on final conclusions. Strongly depends on RAN WG feedback
Key Issue #8: Area of service: impact on PLMN selection in roaming
  Next Steps: Not pursued in this release

## Slide 5: FS_eNS_Ph2 status after SA2#141E (4/4)
  RAN impacts and dependencies:
  Conclusion on some key issues depends on RAN WG feedback. LS exchange is ongoing.
  Solution in RAN study may cause system impact.
Other SA WGs dependencies
  SA3: None. SA5: potential dependency (depends on agreed solutions).
Contentious Issue:
  How to count the slice quota for different access types(KI#1, KI#2)
  Whether serving network has constraint of simultaneous usage of network slice(KI#6)
Focus for the Next Meeting (SA2#142E):
  No new solution
  Final evaluation and conclusion on key issues.
Overall Plan:
  SA2#142E (Nov): Final evaluation and final conclusions on key issues.
  Submit TR 23.700-40 to SA#90 plenary for approval.
  Agree a WID based on the TR conclusions.
Risks:
  Conclusion on some key issues are dependent on RAN WG feedback.
  Different understandings on the requirement from NEST(NG.116), for example how to count the quota for different access types(KI#1, KI#2), whether serving network has constraint of simultaneous usage of network slice(KI#6). This may cause impossible to agree the KI conclusion.

## Slide 6: 2.4) Rel-17 Study/Work (7/12) For SA#90E
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on Enhancement of Network Slicing Phase 2 | 75% ->85% | Sep, 20 -> Dec, 20 | SP-190628
Progress since SA#89-e:
  8 KIs are in total.
  2 new solutions have been added. Total 46 solutions in TR to address various KIs.
  Evaluation and/or interim conclusion on each key issue are agreed
  RAN impacts and dependencies:
  KI#s 3, 5 and 7 could have dependency on RAN.
  LS Out sent to RAN2, RAN3 to seek some feedback on KI#3 related solutions with RAN impact.
  LS Out sent to RAN2, RAN3 on feedback of scenarios in RAN study.
  Awaiting LS response from RAN regarding on homogeneous support for S-NSSAIs within Allowed NSSAI across frequency bands in order to finalize the conclusion for KI#7
Next steps:
  Complete solution, evaluation and final conclusion(s) for each Key Issue.