## Slide 1: MPS2 Status Report
Robert Streijl
Perspecta Labs

## Slide 2: MPS2 status after SA2#143e
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 20% -> 98% | Jun, 21 | SP-200083
General
  7 CRs submitted, 6 CRs for MPS for DTS, 1 for IMS MPS. 4 of these 7 CRs were endorsed CRs on MPS for DTS from SA2#142-e. 3 CRs were new.
  During this meeting 1 of the new CRs for MPS for DTS was merged with another MPS for DTS CR
  All remaining 6 CRs were Agreed and Approved.
  RAN impacts and dependencies:
  None identified.
Contentious Issue:
  None
Focus for the Next Meeting (SA2#144e):
  Potential corrections, if needed.
Overall Plan:
  Potential corrections, if needed.

## Slide 3: MPS2 status for SA #90E
Progress since SA#89-e:
  SA2#142E was the first meeting to have MPS2 on agenda.
  4 draft CRs were endorsed.
RAN impacts or dependencies:
    None identified.
Next steps:
  Continue normative work.
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 0% -> 20% | Jun, 21 | SP-200083