## Slide 1: FS_eNPN and eNPN Status Report
Peter Hedman
Ericsson

## Slide 2: FS_eNPN status after SA2#143E (1/4)
General
  FS_eNPN is captured in TR 23.700-07 and v1.3.0 will be available here.
  Total TUs requested for Study Phase in 2020 is 5. 2 TUs and five e-meetings have been used.
Key Issue 1 (Enhancements to Support SNPN along with credentials owned by an entity separate from the SNPN):
  x P-CRs agreed updating conclusions.
  Next Steps: normative work
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 90% > 95% | March, 21 | SP-200094

## Slide 3: FS_eNPN status after SA2#142E (2/4)
Key Issue 2 (NPN support for Video, Imaging and Audio for Professional Applications (VIAPA))
  x P-CRs agreed updating conclusions.
  Next Steps: normative work
Key Issue 3 (Support of IMS voice and emergency services for SNPN)
  x P-CRs agreed updating conclusions.
  …
  Next Steps: normative work
Key Issue 4 (UE Onboarding and remote provisioning)
  x P-CRs agreed updating conclusions.
  …
  Next Steps: normative work
  Progress of unresolved aspects with SA3 dependencies are dependent on SA3 feedback
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 90% > 95% | March, 21 | SP-200094

## Slide 4: FS_eNPN status after SA2#143E (4/4)
  RAN impacts and dependencies:
  As per agreed conclusions, key issues 1, 3 and 4 impacts RAN, key issue 2 may impact RAN4 (LS feedback outstanding)
  Impacts are SIB related for solutions related to Key issues 1, 3 and 4, new RRC indications for solutions related to Key issues 4 and additional NGAP impacts for solutions related to Key issue 4. For Key issue 2 impact may be related to UE performance requirements when UE 2Rx/2Tx capable.
SA3 dependencies
  SA3 dependencies identified for solutions and conclusions related to key issue 1, 3 and 4.
  LS sent to SA3 indicating that key issues in TR 33.857 are not complete with regards to Provisioning (S2-2009132)
Contentious Issue:
  TBD
Focus for the Next Meeting (SA2#144E):
  Progress normative work
  …
Overall Plan:
  Submit TR 23.700-07 to SA#90 plenary for approval.
  Agree a WID based on the updated TR conclusions
Risks:
  Completion of the work dependent on progress in SA3 (KI#4)

## Slide 5: FS_eNPN Status at SA#91e
Progress since SA#90-e:
  Updated conclusions agreed for KI#1, KI#2, KI#3 and KI#4.
  LS exchanges with xyz WGs
  …
  RAN impacts and dependencies:
  RAN impacts identified by TR conclusions as follows:
    Impacts are SIB related for solutions related to Key issues 1, 3 and 4,
    New RRC indications during RRC establishment for solutions related to Key issues 4
    Additional NGAP impacts for solutions related to Key issue 4.
    Key issue 2 impact may be related to (RAN4) UE performance requirements when UE 2Rx/2Tx capable
Next steps:
  TR proposed to be sent for approval
  An updated WID has been agreed based on the agreed updates to the TR conclusions for KI#x, KI#y
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 90% > 95% | March, 21 | SP-200094

## Slide 6: eNPN Status at SA#91e
Progress since SA#90-e:
  WID update agreed as per agreed updates to the TR 23.700-07 conclusions including: …
  X CRs agreed to TS xyz
  RAN impacts and dependencies:
  RAN impacts as per agreed CRs:
    Impacts are SIB related for CRs addressing xyz
    New RRC indications during RRC establishment for CRs addressing xyz
    Additional NGAP impacts for CRs addressing xyz
Next steps:
  Progress CRs for the uncovered functionality as per agreed Work Plan
  Progress CRs as per the expected feedback from SA3 on UE Onboarding
  …
WI Code | Work Item Title | WP | Target Date | WID#
eNPN | Enhanced support of Non-Public Networks | 0% > x% | June, 21 | SP-200980