SA WG2 Meeting #143E	S2-2100356

24 February-09 March 2021, Elbonia	(revision of S2-20xxxx)

Source:	Ericsson (Rapporteur)

Title:	eNPN work plan

Document for:	Information

Agenda Item:	8.2.2

Work Item / Release:	eNPN / Rel-17

Abstract of the contribution: This contribution proposes a work plan for eNPN.

# Work areas and coordination input

This is the work plan for eNPN work item.

NOTE:	The work plan below includes aspects that are concluded and agreed to be part of the WID, i.e. aspects requiring further study in Q1 2021 are excluded.

| "Key Issue #1" Enhancements to Support SNPN along with credentials owned by an entity separate from the SNPN |  |  |  |  |
| --- | --- | --- | --- | --- |
| Tasks | Title | SA2#143E Volunteer/driver (company, mail address) | Status/Comments | Clause impacted |
| KI#1:T1-a | Feature description: General | Orange, antoine.mouquet@orange.com | - A general introduction to the feature. [PH] Possible merge with KI#1:T1-c | Clause 5.30.2.0: Add general description on access to SNPNs using credentials from a separate entity. |
| KI#1:T1-b | Feature description: Architectures for access to SNPN using credentials from a separate entity | Devaki (Nokia) Saso (Intel) Peter (Ericsson) | - Separate entity with AUSF and UDM - Separate entity with PLMN subscription Available KI#1T1-b_S2-21xxxx-eNPN-separateentity-23501-g70 and KI#1T1-b_S2-21xxxx-eNPN-separateentity-23501-g70_ericsson_changes | New clause 5.30.2.X "Architectures for access to SNPN using credentials from a separate entity" |
| KI#1:T1-c | Feature description: SNPN selection and related aspects (SIB enhancements, UE configuration) | Sebastian (Qualcomm) Saso (Intel) Peter (Ericsson) Chia-Lin (MediaTek) Jianning (Xiaomi) | Available: KI#1T1-c_S2-21xxxx-23501 SNPN_selection | 5.30.2.2; 5.30.2.3, 5.30.2.4, 5.30.2.6 |
|  | Update the non-supported features for SNPN(general) | Xiaowan(vivo) | [PH] Possible merge with KI#1:T1-c | 5.30.1 |
| KI#1:T2 | Procedure updates |  |  | 23.502 |
| KI#1:T3 | separate entity with AAA - … | Devaki / (Nokia) Qianghua (Huawei) Peter (Ericsson) Genadi (Lenovo) Jianning (Xiaomi) | Normative work will start after feedback from SA3 is received on whether new NF or existing AUSF is enhanced. Available: KI#1T3_S2-200xxxx - KI#1,T3 support AAA Server for primary authentication and authorization - v1 | 23.501 clause 5.30.2.X (see above) 23.502 new clause |
| KI#1:T4 | Update of Separate entity controlled prioritized list of preferred SNPNs | Qianghua (Huawei) Fei (OPPO) Xiaobo(Alibaba) Amanda Xiang ( Futurewei) Chia-Lin (MediaTek) Jianning (Xiaomi) | LS out first in Q1 Available: KI#1T4_S2-200xxxx - KI#1,T4 update of prioritized list of preferred SNPNs and Group IDs to the UE - v1 | 23.501 clause 5.30.2.3 23.502 clause 4.20 or 5.2.3.3.1 |
| KI#1: T5 | Enable mobility between networks | Qianghua (Huawei) Zhendong(ZTE) Chia-Lin (MediaTek) | [PH] Possible merge with KI#1:T1-c for 23.501 and with KI#1:T2 for 23.502 Available: KI#1T5_S2-200xxxx - KI#1,T5-a-Enable mobility capability for SNPN - v1 and KI#1 T5_S2-210xxxx KI#1-T5, 23.501 Enable mobility between networks v2 KI#1T5_S2-210xxxx KI#1-T5, 23.502 Enable mobility between networks v1 | 23.501 clause 5.30.2.X 23.502 clause 4.9 23.502 cluase 4.2.2.2.2 |
| "Key Issue #2" NPN support for Video, Imaging and Audio for Professional Applications (VIAPA) |  |  |  |  |
| Tasks | Title | SA2#143E Volunteer/driver (company, mail address) | Status/Comments |  |
| KI#2:T1 | Informative guideline for how to use existing Rel-16 mechanisms and information to support VIAPA services Specific for service continuity using existing Rel-16 N3IWF-architecture is used as the basis | Amanda Xiang ( Futurewei) Peter (Ericsson) Chia-Lin (MediaTek) |  | TS 23.501 Updates to Annex D |
| KI#2:T2 | To support service continuity for VIAPA: Informative guideline for mapping between standardized 5QI/ARP and DSCP marking to enable the PLMN and SNPN to use the same mapping values for UL and DL user plane traffic within SNPN and PLMN | Devaki (Nokia) | Available: KI#2T2_S2-21xxxx-eNPN-DSCP-5QImapping | TS 23.501 Updates to Annex D or new Annex? |
| KI#2:T3-a | To support UE to receive data services from one network (e.g. NPN), and paging as well as data services from another network (e.g. PLMN) simultaneously. Specific, for single radio UE, keep overlay network connection always in CM-CONNECTED. | Hualin(Huawei) Peter (Ericsson) Chia-Lin (MediaTek) | Available: KI#2T3-a_S2-21xxxx_eNPN HowToKeepUEinCM-CONNECTED state | TS 23.501 Updates to Annex D |
| KI#2:T3-b | To support UE to receive data services from one network (e.g. NPN), and paging as well as data services from another network (e.g. PLMN) simultaneously. Specific, when N3IWF based solution is used, the overlay network and its service AF can use existing NEF notification procedures. | Amanda Xiang ( Futurewei) |  | TS 23.501 Update to Annex D or new Annex? 23.502 (?) 4.15.7; |
| KI#2:T3-c | To support UE to receive data services from one network (e.g. NPN), and paging as well as data services from another network (e.g. PLMN) simultaneously. Specific, The RAN node in the underlay network can receive an indication that the NG-RAN can use as input to decide whether it is preferred to release a UE to RRC-Inactive. | Xiaobo(Alibaba) Zhendong(ZTE) | [PH] Not part of normative WID, seeWID and TR cover sheet. | 23.501, 23.502 |
| "Key Issue #3" Support of IMS voice and emergency services for SNPN |  |  |  |  |
| Tasks | Title | SA2#143E Volunteer/driver (company, mail address) | Status/Comments |  |
| KI#3:T1 | Use of IMC when USIM or ISIM is not available | Zhendong (ZTE) Megha(Intel) George (Ericsson) | See solution #21 LS out to WGs responsible of specs identified by solution #21? | TS 23.228 |
| KI#3:T2 | Reuse of USIM credentials for IMS AKA shall be possible when USIM is available in UEs accessing IMS via an SNPN |  | Q: Any SA2 changes required? |  |
| KI#3:T3 | Support of voice and emergency services with SNPN | Haris (Qualcomm) | Excluding EPS fallback and T-ADS Updates to IMS Emergency support functional description when the serving network is a SNPN Available: KI#3T3_S2-21xxxx-23.501-IMS emergency over SNPN-r2 and KI#3T3_S2-21xxxx-23.501-IMS voice over SNPN-r2 | TS 23.501 |
|  |  | Zhendong (ZTE) | Available: KI#3T3_S2-21xxxxx KI#3-T3, 23.502 Support of emergency services with SNPN | TS 23.502 Update clause 4.2.2.2.2 |
|  |  | Belen (Ericsson) | Available: KI#3:T3_S2-21xxxxx_eNPN_Emergency_23.503 and KI#3:T3_S2-21xxxxx_eNPN_IMS_voice_23.503 | TS 23.503 |
| KI#3:T4 | Domain selection for voice and emergency | Haris (Qualcomm) | Introduction of support of emergency calls from SNPN in TS 23.167 inc. domain selection Available: KI#3T4_S2-210xxxx-23167 IMS emergency over SNPN-r2 and KI#3T4_S2-210xxxx-23167 IMS emergency over SNPN-r2-E | TS 23.167 Update Annex H |
| "Key Issue #4" UE onboarding and remote provisioning |  |  |  |  |
| Tasks | Title | SA2#143E Volunteer/driver (company, mail address) | Status/Comments |  |
| KI#4:T1-a | General Architecture (SNPN and PNI-NPN) | Hualin(Huawei) Megha ( Intel) - SNPN Peter (Ericsson) | A general introduction to the feature and architecture (for SNPN and PNI-NPN) Available: S2-21abcd_UEOnboarding23501 and general for PNI-NPN: | TS 23.501 New clause 5.30.x? |
| KI#4: T1-b | Impact to SIB indicator for onboarding support (O-SNPN selection) to enable Network sharing | Devaki (Nokia) Amanda Xiang ( Futurewei ) | [PH] possible merge with KI#4:T2? Available: KI#4 T1-b_S2-21xxxx-eNPN-OSNPN-NetworkSelection_r04 | TS 23.501 |
| KI#4:T2 | T2-a: UE Onboarding Component #1: 3GPP connectivity for UE to realize remote provisioning (SNPN) excluding T2-b | Qianghua (Huawei) Xiaobo(Alibaba) Megha (Intel) Peter (Ericsson) Kisuk(Samsung) | Available: KI#4T2_S2-21onbrd-23501-onboarding-KI#4-T2 and KI#4T2a_S2-200xxxx - KI#4,T2-a-UE Onboarding registration for NPN - v1 | TS 23.501 |
|  |  | Qianghua (Huawei) Xiaobo(Alibaba) Peter (Ericsson) Kisuk(Samsung) |  | TS 23.502 |
|  | T2-b: Impact to RRC indication and NAS indication for onboarding | Fei (OPPO) Chia-Lin (MediaTek) | [PH] possible merge with KI#4:T2 above? Available: KI#4T2_S2-210abc1_npn_indications | TS 23.502 clause 4.2.2.2 |
|  | T2-c: Onboarding Configuration from O-SNPN to the UE | Xiaowan(vivo) Kisuk(Samsung) | e.g. PS address [PH] possible merge with KI#4:T2 above? Available: T2-cd_S2-21XXXXX_23501_eNPN_T2-cd_onboarding configuration | TS 23.501 |
|  |  | Xiaowan(vivo) Kisuk(Samsung) | [PH] possible merge with KI#4:T2 above? Available: KI#4T2 -cd_S2-21XXXXX_23502_eNPN_T2-c_PS address | TS 23.502 |
|  | T2-d: Onboarding Configuration on the UE | Xiaowan(vivo) Megha(Intel) Mike (Convida Wireless) Kisuk(Samsung) | e.g. default credential, PS address, SO-SNPN identity [PH] possible merge with KI#4:T2 above? Available: T2-cd_S2-21XXXXX_23501_eNPN_T2-cd_onboarding configuration | TS 23.501 |
|  | T2-e: UE Onboarding Component #1: onboarding network selection | Guanzhou (InterDigital) Amanda Xiang ( Futurewei) Peter (Ericsson) Mike (Convida Wireless) Genadi (Lenovo) | How the UE selects a onboarding network with or without pre-configuration [PH] possible merge with KI#4:T2 above? | TS 23.501 |
| KI#4:T3 | UE Onboarding component #2: Enabling restricted PDU Session for remote provisioning of UE using User Plane (SNPN+PNI-NPN) | Rainer (Nokia) Megha (Intel) – SNPN case | Available: | TS 23.501 |
|  |  | Rainer (Nokia) Megha (Intel) – SNPN case |  | TS 23.502 |
|  |  | Zhendong (ZTE) Belen (Ericsson) | Available: KI#4T3_S2-21xxxxx KI#4-T3, 23.503 Enabling restricted PDU Session for remote provisioning of UE using User Plane | TS 23.503 |
| KI#4:T4 | UE onboarding Component #2: Enabling remote provisioning of UE using Control Plane for PNI-NPN | Yi (China Mobile) Hualin(Huawei) Peter (Ericsson) Genadi (Lenovo) | Based on sol #32 using SoR; Available: KI#4T4_S2-20xxxxx KI#4 T4 23501 draftCR on SoR based PNI-NPN remote provisioning CMCC | TS 23.501 |
|  |  | Yi (China Mobile) Hualin(Huawei) Peter (Ericsson) Genadi (Lenovo) | Based on sol #32 using SoR Available: KI#4T4_S2-200xxxx - TS 23.502_Network initiated remote provisioning for PNI-NPN | TS 23.502 |