## Slide 1: FS_5MBS Status Report
Li, Meng
Huawei

## Slide 2: FS_5MBS Status at SA#91-e
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 90% > 100% | Mar, 2021 | SP-200092
Progress since SA#90-e:
  Conclusions agreed for KI#1, #4, #7 and #9.
  TR 23.757 is sent to SA#91-e for approval.
  LS exchanges with RAN2, RAN3 and SA4.
  RAN impacts and dependencies:
  Based on the conclusions, KI#1, KI#6 and KI#7 impacts RAN.
  The impacts are NG-RAN node notify session activation related to KI#1, enforcing area restriction related to KI#6, enabling shared MBS delivery and minimizing data loss related to KI#7.
Next steps:
  Continue the normative work.
  Coordinate with RAN WGs to resolve the aspects with RAN dependencies in normative phase.

## Slide 3: FS_5MBS status after SA2#143e (1/2)
General
  TR 23.757 v1.3.0 is available.
  TR 23.757 is sent to SA#91-e for approval.
  LS exchange with RAN2/RAN3 for the RAN dependent issues.
Key Issue 1 (MBS session management)
  KI#1 concluded.
  Support of deployments topologies with specific SMF Service Areas, and roaming are not handled in Rel-17.
  Disagreement on how to address the signalling efficiency for group paging will be addressed in normative phase.
  Next step: Start the normative work.
Key Issue 4 (QoS)
  KI#4 concluded. Open issue is resolved and the priority is only supported for an entire multicast session.
  Next step: Start the normative work.
Key Issue 7 (MC-UC switch)
  KI#7 concluded.
  Next step: Start the normative work.
Key Issue 9 (Interworking with EPC/eMBMS for Public Safety)
  KI#9 concluded.
  Next step: Start the normative work.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 90 % > 100% | Mar, 2021 | SP-200092

## Slide 4: FS_5MBS status after SA2#143e (2/2)
  RAN impacts and dependencies:
  Based on the conclusions, KI#1, KI#6 and KI#7 impacts RAN.
  The impacts are NG-RAN node notify session activation related to KI#1, enforcing area restriction related to KI#6, enabling shared MBS delivery and minimizing data loss related to KI#7.
  LS sent to RAN, RAN2 and RAN3 to ask about the conclusions with RAN dependencies.
Contentious Issue:
  There is disagreement about the implication of removing Support of deployments topologies with specific SMF Service Areas.
Focus for the Next Meeting (SA2#144E):
  Continue the normative work.
  Resolve the disagreement on signaling efficiency issue for group paging.
  Coordinate with RAN WGs to resolve the aspects with RAN dependencies.
Overall Plan:
  SA2#144e: Continue the normative work.
Risks:
  None.

## Slide 5: 5MBS Status at SA#91-e
WI Code | Work Item Title | WP | Target Date | WID#
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 0% > 20% | June, 2021 | SP-201106
  Progress since SA#90-e:
  TS skeleton and 18 pCRs agreed to TS 23.247, 1 CR agreed to TS 23.501.
  RAN impacts and dependencies:
  RAN impacts as per agreed pCRs.
Next steps:
  Continue the normative work.
  Coordinate with RAN WGs to resolve the aspects with RAN dependencies.

## Slide 6: Backup SA2#142E FS_5MBS Status Report (S2-2006060) for information

## Slide 7: FS_5MBS status after SA2#142e (1/3)
General
  TR 23.757 v1.2.0 is available.
  Evaluations and conclusions principles for KI#1, #2, #3, #4, #6, #7, and #9 are agreed.
  An LS sent to RAN2/RAN3 for the RAN dependent issues.
Key Issue 1 (MBS session management)
  Evaluation and principles for conclusion are captured.
  SMF/MB-SMF centric solutions are agreed as the baseline work.
  Whether UP-based join shall be supported or not is TBD.
  Issues recorded in clause 8.1.2.2 including roaming, DDoS treatment, ETSUN cooperation and so on are TBD.
  Next step: Start the normative work on the concluded parts, resolve the open issues without RAN dependency, and coordinate with RAN on the open issues related to the RAN.
Key Issue 2 (Levels of services)
  Evaluation and Conclusion are captured.
  Next step: Start the normative work.
Key Issue 3 (Levels of authorization)
  Evaluation and Conclusion are captured.
  Next step: Start the normative work and resolve any left open issue.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 85 % > 90% | Dec, 2020 | SP-200092

## Slide 8: FS_5MBS status after SA2#142e (2/3)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 85 % > 90% | Dec, 2020 | SP-200092
Key Issue 4 (QoS)
  Evaluation and conclusion for multicast and broadcast are captured.
  Only issue TBD is different understanding on the SA1 requirement on how priority upgrade for MBS Session from MCPTT AS is support.
  Next step: Start the normative work on the concluded parts and resolve the open issues.
Key Issue 6 (Local MBS)
  Evaluation and Conclusion are captured.
  Next step: Start the normative work.
Key Issue 7 (MC-UC switch)
  Evaluation and principles for conclusion are captured.
  Next step: Start the normative work on the concluded parts and coordinate with RAN on the open issues related to the RAN.
Key Issue 9 (Interworking with EPC/eMBMS for Public Safety)
  Evaluation and Conclusion are captured.
  Open issue TBD is when the UE camp at EPS network whether the unicast bearer triggered by Application Server can be associated with MBS session .
  Next step: Start the normative work and resolve any left open issue.

## Slide 9: FS_5MBS status after SA2#142e (3/3)
  RAN impacts and dependencies:
  Based on the conclusions, KI#1 and KI#7 impacts RAN.
  The impacts are NG-RAN node notify session activation, UE silent leave, and security for MBS traffic related to KI#1, enabling shared MBS delivery, lossless handover with data forwarding and assistance information related to KI#7.
  LS sent to RAN, RAN2 and RAN3 to ask about the conclusions with RAN dependencies.
Contentious Issue:
  None identified so far.
Focus for the Next Meeting (SA2#143E):
  Finalize the conclusions for the KIs with open issues.
  Start normative work for the concluded aspects.
  Coordinate with RAN WGs to resolve the aspects with RAN dependencies.
  Submit TR 23.757 to SA#91-e plenary for approval.
Overall Plan:
  SA2#143e: Finalize the conclusion of the key issues that with open issues; start normative work for concluded aspects.
  Submit TR 23.757 to SA#91-e plenary for approval
Risks:
  Completion of the study dependent on progress in RAN2/3 requiring more time.

## Slide 10: FS_5MBS Status at SA#90-e
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 65% > 90% | Dec, 2020 | SP-200092
Progress since SA#89-e:
  TR includes 46 candidate solutions.
  Conclusions agreed for KI#2, #3 and #6, and interim conclusion agreed for KI#1, #4, #7 and #9.
  SMF/MB-SMF centric solutions are agreed as the baseline work.
  LS exchanges with RAN2, RAN3 and SA4.
  TS 23.757 sent to SA#90-e for information.
  WID agreed at SA2#142E.
  RAN impacts and dependencies:
  Based on the conclusions, KI#1 and KI#7 impacts RAN.
  The impacts are NG-RAN node notify session activation, UE silent leave, and security for MBS traffic related to KI#1, enabling shared MBS delivery, lossless handover with data forwarding and assistance information related to KI#7.
Next steps:
  Finalize the conclusions for the KIs with open issues.
  Start normative work for the concluded aspects.
  Coordinate with RAN WGs to resolve the aspects with RAN dependencies.