## Slide 1: 5G_AIS Status Report
Lei Yixue
Tencent(Rapporteur)

## Slide 2: 5G_AIS Status after SA2#143E
Progress since SA#90E:
  SA2#143e was the second meeting to have 5G_AIS on agenda
  SA2 got two reply LSes from RAN1(S2-2100136) and SA4(S2-2100261) to SA2 LS (S2-2009227)
  2 CRs to 501 and 503 were agreed.
  1 CR on 5QI was technically endorsed.
  1 Reply LS to SA4 (CC RAN2, RAN1) agreed regarding to packet size/MTU.
RAN impacts or dependencies:
  To consider RAN1 potential feedback on SA4 newly proposed 5QI values
Next steps:
  Continue normative work
WI Code | Work Item Title | WP | Target Date | WID#
5G_AIS | 5G System Enhancements for Advanced Interactive Services | 10% -> 60% | June’ 21 | SP-190564

## Slide 3: 5G_AIS status after SA2#142E
Progress since SA#89-e:
  SA2#142E was the first meeting to have 5G-AIS on agenda.
  Discussion on several draft CRs but none was agreed.
  LS sent to RAN1 and SA4 on New Standardized 5QIs for 5G-AIS .
RAN impacts or dependencies:
    Feedback from RAN1 if the proposed new standardized 5QIs can be supported by NG-RAN.
Next steps:
  Continue normative work.
WI Code | Work Item Title | WP | Target Date | WID#
5G_AIS | 5G System Enhancement for Advanced Interactive Services | 0% -> 10% | Jun, 21 | SP-190564
Notes: https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGs_90E_Electronic/Docs/SP-200944.zip