SA WG2 Meeting #143E e-meeting	S2-210xxxx

Elbonia, February 24 – March 09, 2021	(revision of S2-210xxxx)

Source:	Qualcomm Incorporated

Title:	[draft] TS work plan for ID_UAS

Document for:	Discussion / Approval

Agenda Item:	8.7

Work Item / Release:	eNS_Ph2 / Rel-17

Abstract: This contribution proposes a TS work plan for ID_UAS.

# Discussion

Based on the conclusions of FS_UAS_ID_SA2 in clause 8 in TR 23.754 v17.0.0, this contribution proposes a TS work plan for the normative work.

# 2. Proposal

It proposes the following work plans for TS 23.256, TS 23.501, TS 23.502, and TS 23.401.

## 2.1	TS 23.256 work plan

| Clause | Clause title | Description | Volunteers | Meeting# |
| --- | --- | --- | --- | --- |
| 1 | Scope | Add scope for new TS | Qualcomm (Rapporteur) | 143E |
| 3 | Definitions and abbreviations | Add definitions and abbreviations from TR | Qualcomm (Rapporteur) | 143E |
| 4.1, 4.2 | General Concepts, Architecture Reference Model |  | Qualcomm (Rapporteur) | 143E |
| 4.3 | Functional entities |  | Qualcomm (Rapporteur) | 143E |
| 4.4 | High level function |  |  |  |
| 4.4.1 | Functional entities | Overall description of functional entities (e.g. UAS NF) |  | 143E |
| 4.4.2 | Service Operations | This clause will explain the enhancements to existing service operations providing the delta wrt 23.501 and 23.502. The Clause will also identify any needed new service operations, if necessary. |  | 143E-144E |
|  | USS Discovery |  |  |  |
|  | CAA-Level UAV ID Assignment | Description of assumptions of functionality outside 3GPP network and description of functionality in the 3GPP network (for 3GPP-assisted) | Qualcomm | 143E |
|  | CAA-Level UAV ID Resolution to USS |  |  | 143E |
| 4.5 | Identifiers |  |  | 143E |
| 5.1 | Control and user plane stacks |  |  |  |
| 5.2 | UAV Authentication and Authorization |  |  |  |
| 5.2.1 | UUAA Model |  | Qualcomm | 143E |
| 5.2.2 | UUAA At Registration in 5GS |  |  |  |
| 5.2.3 | UUAA At PDN Connection/PDU Session Establishment |  | Nokia |  |
| 5.2.4 | UUAA Revocation by USS/UTM |  | Nokia |  |
| 5.2.5 | UAV Controller Replacement |  | Nokia |  |
| 5.2.6 | Revocation of C2 Connectivity |  | Nokia |  |
| 5.3 | UAV Tracking |  |  |  |
| 5.3 | UAV Tracking Model | Overall model of tracking, baseline is TR section 8.7 and solution 25 |  | 143E? |
| 5.3 | UAV Tracking Procedures | Overall procedure with references to existing procedures in other TS. |  | 143E? |

## 2.2	TS 23.501 work plan

| Clause | Clause title | Description | Volunteers | Meeting# |
| --- | --- | --- | --- | --- |
|  | Authorization/authentication via external server | To introduce the concepts related to UUAA and generalize them for applicability to other verticals, as needed. Details are in TS 23.256. Nokia/ We do not think that UUAA at registration is to be described in 23.501 | Nokia for the SM procedure, | 143E |

## 2.3	TS 23.502 work plan

| Clause | Clause title | Description | Volunteers | Meeting# |
| --- | --- | --- | --- | --- |
|  | Authorization/authentication by AMF via external server | Changes to registration procedures to enable UUAA. Details are in TS 23.256. Nokia: We do not think that UUAA at registration is to be described in 23.502; 23.256 can have a registration flow that tells “step X: as in 23.502 §4.2.2..but with the addition that ….” Or “this step is specific to UUAA at registration and takes place between step a and step b of 23.502 §4.2.2…” |  | 143E |
|  | Authorization/authentication by SMF via external server | Changes to PDU Session Establishment procedure to enable UUAA. specific UAV aspects are in TS 23.256. | Nokia | 143E |
|  | Authorization/authentication by SMF via external server | Changes to PDU Session Modification procedure to enable UUAA. specific UAV aspectsare in TS 23.256. | Nokia (but second priority) | 143E |
|  | <MUST ADD CHANGES TO SERVICE OPERATIONS> |  |  | ? |

## 2.4	TS 23.401 work plan

| Clause | Clause title | Description | Volunteers | Meeting# |
| --- | --- | --- | --- | --- |
|  | Authorization/authentication via external server | Changes to attach and PDU session establishment procedures to enable UUAA. Details are in TS 23.256. | Nokia | 143E |