## Slide 1: FS_ATSSS_Ph2 Status Report after SA2#143E
Jinguo Zhu
ZTE

## Slide 2: FS_ATSSS_Ph2 status after SA2#143E (1/2)
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph2 | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 95% -> 100% | Dec, 20 -> Mar, 21 | SP-200095
General
  Key issue 1 conclusion is updated.
  No further update on conclusion of KI#2 and KI#3.
Key issue #1: Additional Steering Modes
  2 P-CRs agreed to update the conclusion
  Next Steps: None.
Key issue #2: Additional Steering Functionalities
  No update .
  Next Steps: Considering no input from IETF, it is not possible to progress this key issue in this release. Therefore this key issue is not progressed in this release
Key Issue #3: Supporting MA PDU with 3GPP access leg over EPC and Non-3GPP access leg over 5GC
  No update
  Next Steps: None.

## Slide 3: FS_ATSSS_Ph2 status after SA2#143E (2/2)
  RAN impacts and dependencies:
  None.
SA3 dependencies
  None.
Contentious Issue:
  None
Focus for the Next Meeting (SA2#144E):
  None
Overall Plan:
  Submit TR 23.700-40 to SA#91E plenary for approval.
Risks:
  None

## Slide 4: 2.4) Rel-17 Study/Work (12/12) For SA#91E
Progress since SA#90-e:
  Key issue 1 conclusion is updated.
  No further update on conclusion of KI#2 and KI#3.
  Considering no input from IETF, it is not possible to progress the key issue#2. Therefore this key issue will not be progressed in this release
RAN impacts or dependencies:
    None.
Next steps:
  Submit TR 23.700-40 to SA#91E plenary for approval.
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph2 | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 95% -> 100% | Dec, 20 -> Mar, 21 | SP-200095