## Slide 1: eEdge_5GC Status Report
Hui Ni
Huawei

## Slide 2: eEdge_5GC status after SA2#143e (1/2)
WI Code | Work Item Title | WP | Target Date | WID#
eEdge_5GC | Enhancement of support for Edge Computing in 5G Core network | 0%-> 35% | Jun, 2021 | SP-201107
General
  First meeting for eEdge_5GC WI. TS 23.548 v1.0.0 is available at link.
  15 pCRs for TS 23.548 (incl. TS skeleton) and 13 CRs for TS 23.501/23.502/23.503 are approved. Most of concluded solutions in study phase are agreed with identified FFS.
  2 LS replies are sent out to GSMA and SA6.
Topic 1: (Re-)Discovery of Edge Application Server
  The following solutions are approved:
    EAS discovery procedures for Distributed Anchor and Session breakout; EAS re-discovery for Session Breakout; UE Considerations for EAS rediscovery; Application layer based EAS (re-)direction; EAS discovery using 3rd party mechanisms
Topic 2: Edge Relocation
  The following solutions are approved:
    Target PSA buffering; Edge Relocation considering User Plane latency; EAS IP replacement.
Topic 3: Network Exposure to Edge Application Server
  The following solutions are approved:
    Network exposure via local NEF; Parameter for local NEF selection;
Topic 4: Support of 3GPP Application Layer Architecture
  pCR/CRs for ECS Address Provisioning are approved.
Topic 5: DNAI based SMF/I-SMF selection
  CRs for SMF/I-SMF selections are approved.

## Slide 3: eEdge_5GC status after SA2#143e (2/2)
  RAN impacts and dependencies:
  None identified.
Contentious Issue:
  Whether/how to address the issue on “cooperation among the applications, the 5GC and the UE to ensure no conflict on selecting the appropriate DNS server”.
Focus for the Next Meeting (SA2#144e):
  Continue to discuss the postponed solutions.
  Resolve the open issues.
Overall Plan:
  Achieve 60% completion after SA2#144e.

## Slide 4: backup

## Slide 5
WI Code | Work Item Title | WP | Target Date | WID#
FS_enh_EC | Study on enhancement of support for Edge Computing in 5GC | 70% -> 100% | Dec, 20 | SP-200093
Progress since SA#89E:
  40 approved P-CRs on solution update, evaluation/conclusion of key issues.
  All Key issues prioritized in Rel-17 have been concluded, including:
    Key Issue #1: Discovery of Edge Application Server
    Key Issue #2: Edge relocation
    Key Issue #3: Network Information Provisioning to Local Applications with low latency
    Key Issue #5: Activating the traffic routing towards Local Data Network per AF request
  2 LS replies from SA3 and SA6 were handled.
  The TR 23.748 and corresponding WID are sent to SA plenary for approval.
RAN impacts and dependencies:
  None identified
Next steps:
  Start normative work in 2021 Q1 according to WID.
FS_enh_EC status for SA #90E

## Slide 6: FS_enh_EC status after SA2#142e (1/2)
WI Code | Work Item Title | WP | Target Date | WID#
FS_enh_EC | Study on enhancement of support for Edge Computing in 5GC | 85%(#141E) -> 100% | Dec, 2020 | SP-190185
General
  FS_enh_EC TR 23.748 is available at link.
  26 pCRs are approved on SA2#142e meeting.
Key issue 1 (Discovery of Edge Application Server)
  3 existing solutions are revised. Existing conclusions are refined.
  The key issue is concluded.
  Detailed interaction between LDNSR and SMF is left to normative phase.
Key issue 2 (Edge relocation)
  6 existing solutions are revised. New conclusions on specific solutions are approved.
  The key issue is concluded.
Key issue 3 (Network Information Provisioning to Local Applications with low latency)
  1 conclusion proposal is approved.
  The key issue is concluded.
Key issue 5 (Activating the traffic routing towards Local Data Network per AF request)
  The KI has been concluded in SA2 #141E. No new progress.

## Slide 7: FS_enh_EC status after SA2#142e (2/2)
  RAN impacts and dependencies:
  None identified.
Contentious Issue:
  None
Focus for the Next Meeting (SA2#143e):
  Starting normative phase after WID is approved.
Overall Plan:
  SA2#143e: Starting normative phase after WID is approved.