## Slide 1: 5MBS Status Report
Li, Meng
Huawei

## Slide 2: 5MBS status after SA2#144e (1/2)
WI Code | Work Item Title | WP | Target Date | WID#
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 20% > 50% | June, 2021 | SP-201106
  Progress since SA#91-e:
  32 documents approved and 1 document technically endorsed.
  28 pseudo-CRs agreed to TS 23.247, 2 CRs agreed to TS 23.501, and 2 CRs agreed to TS 23.502.
  RAN impacts and dependencies:
  RAN impacts as per agreed pCRs.
Next steps:
  Continue to finish the normative work.
  Coordinate with RAN WGs to resolve the aspects with RAN dependencies.

## Slide 3: 5MBS status after SA2#144e (2/2)
WI Code | Work Item Title | WP | Target Date | WID#
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 20% > 50% | June, 2021 | SP-201106
General
  TS 23.247 v0.2.0 is available.
  For MBS Session join and establishment procedure, S2-2103074 is technically endorsed by SA2.
General and Architecture related
  2 pCRs are approved addressing the aspects including Architecture and Functional entities updates;
  Next step: Continue to complete the related description, add the architecture for IWK.
Principles, functionalities and concepts related
  11 pCRs are approved related to principles, functionalities and concepts.
  Next step: Continue to complete the related description, address protocol stack.
MBS session management
  14 pCRs are approved that includes Mobility, UE leave procedure, State model, Local MBS, common procedures for MBS,MBS and multicast and broadcast procedures.
  Next step: Continue to finish the normative work, address Session activation/deactivation.
QoS and policy
  2 pCRs are approved related to QoS and Policy.
  Next step: Continue to complete the related description and update the procedures if needed.
Interworking with EPC/eMBMS for Public Safety
  Related CRs on procedures are postponed.
  Next step: Complete the principle and add the procedure.

## Slide 4: Backup SA2#143E FS_5MBS Status Report for information

## Slide 5: FS_5MBS Status at SA#91-e
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 90% > 100% | Mar, 2021 | SP-200092
Progress since SA#90-e:
  Conclusions agreed for KI#1, #4, #7 and #9.
  TR 23.757 is sent to SA#91-e for approval.
  LS exchanges with RAN2, RAN3 and SA4.
  RAN impacts and dependencies:
  Based on the conclusions, KI#1, KI#6 and KI#7 impacts RAN.
  The impacts are NG-RAN node notify session activation related to KI#1, enforcing area restriction related to KI#6, enabling shared MBS delivery and minimizing data loss related to KI#7.
Next steps:
  Continue the normative work.
  Coordinate with RAN WGs to resolve the aspects with RAN dependencies in normative phase.

## Slide 6: FS_5MBS status after SA2#143e (1/2)
General
  TR 23.757 v1.3.0 is available. TR 23.757 is sent to SA#91-e for approval.
  LS exchange with RAN2/RAN3 for the RAN dependent issues.
  Architecture is concluded and the part that the AF within the trusted domain is specified.
Key Issue 1 (MBS session management)
  KI#1 concluded.
  Support of deployments topologies with specific SMF Service Areas, and roaming are not handled in Rel-17.
  Disagreement on how to address the signalling efficiency for group paging will be addressed in normative phase.
  Next step: Start the normative work.
Key Issue 4 (QoS)
  KI#4 concluded. Open issue is resolved and the priority is only supported for an entire multicast session.
  Next step: Start the normative work.
Key Issue 7 (MC-UC switch)
  KI#7 concluded.
  Next step: Start the normative work.
Key Issue 9 (Interworking with EPC/eMBMS for Public Safety)
  KI#9 concluded.
  Next step: Start the normative work.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 90 % > 100% | Mar, 2021 | SP-200092

## Slide 7: FS_5MBS status after SA2#143e (2/2)
  RAN impacts and dependencies:
  Based on the conclusions, KI#1, KI#6 and KI#7 impacts RAN.
  The impacts are NG-RAN node notify session activation related to KI#1, enforcing area restriction related to KI#6, enabling shared MBS delivery and minimizing data loss related to KI#7.
  LS sent to RAN, RAN2 and RAN3 to ask about the conclusions with RAN dependencies.
Contentious Issue:
  There is disagreement about the implication of removing Support of deployments topologies with specific SMF Service Areas.
Focus for the Next Meeting (SA2#144E):
  Continue the normative work.
  Resolve the disagreement on signaling efficiency issue for group paging.
  Coordinate with RAN WGs to resolve the aspects with RAN dependencies.
Overall Plan:
  SA2#144e: Continue the normative work.
Risks:
  None.

## Slide 8: 5MBS Status at SA#91-e
WI Code | Work Item Title | WP | Target Date | WID#
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 0% > 20% | June, 2021 | SP-201106
  Progress since SA#90-e:
  TS skeleton and 18 pCRs agreed to TS 23.247, 1 CR agreed to TS 23.501.
  RAN impacts and dependencies:
  RAN impacts as per agreed pCRs.
Next steps:
  Continue the normative work.
  Coordinate with RAN WGs to resolve the aspects with RAN dependencies.