## Slide 1: FS_IIoT / IIoT Status Report
Devaki Chandramouli
Nokia

## Slide 2: FS_IIoT, IIoT Status after SA2#144E
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial Internet of Things | 98%->100% | December’ 20 | SP-200298
Progress since SA#90E:
  FS_IIoT TR 23.700-20v1.4.0 is available here
  16 normative CRs approved for stage 2 specifications - TS 23.501/23.502/503
  RAN impacts and dependencies:
  LS out on Time Synchronization assistance parameters
  FFS – Additional impact to activate this “Access Stratum-based 5G clock sync” when it is requested by the AF and indication of AF input regarding requested time sync accuracy (for support of PTP accuracy).
Next steps:
  Continue normative work.
WI Code | Work Item Title | WP | Target Date | WID#
IIoT | Study on enhanced support of Industrial Internet of Things | 35%-65% | June’ 21 | SP-200973

## Slide 3: FS_IIoT status after SA2#144E
General
  FS_IIoT TR 23.700-20v17.0.0 is available here
  No more outstanding issue.
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial Internet of Things | 98%->100% | December’ 20 | SP-200298

## Slide 4: IIoT Status after SA2#144E
Progress since SA#90E:
  16 normative CRs approved for stage 2 specifications - TS 23.501/23.502/503
  LS sent out to SA1, SA4 requesting for feedback regarding H&F functionality support
  6 CRs related to Time Synchronization
  3 CRs related to introducing Time Domain in TSCAI
  1 CR on survival time
  4 CRs on terminology
  RAN impacts and dependencies:
  LS out on Time Synchronization assistance parameters
  FFS – Additional impact to activate this “Access Stratum-based 5G clock sync” when it is requested by the AF and indication of AF input regarding requested time sync accuracy (for support of PTP accuracy).
Next steps:
  Resolve open ENs and progress CRs for remaining functionality and consider input from SA1/SA4 for progressing H&F
  Consider RAN input for Time Synchronization assistance parameters
WI Code | Work Item Title | WP | Target Date | WID#
IIoT | Study on enhanced support of Industrial Internet of Things | 35%-65% | June’ 21 | SP-200973