## Slide 1: eLCS_ph2 Status Report
Ming Ai
CATT

## Slide 2: eLCS_ph2 status after SA2#144e
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 40% -> 70% | Jun, 21 | SP-200082
Progress since SA#91-e:
  SA2#144E was the third meeting to have 5G_eLCS_Ph2 on agenda;
  11 CRs have been approved, includes: Multiple QoS Class, Assistance Data Delivery in 5G-MO-LR, and etc;
  2 issues have been postponed to next meetings: 5GC-MO-LR Procedures for Periodic Location report, Storing UE Positioning Capabilities in 5GC.
RAN impacts or dependencies:
    Waiting for RAN feedback to “LS on Scheduling Location in Advance to reduce Latency.”(S2-2102048, approved by SA2#143E);
Next steps:
  Continue normative work.