SA WG2 Meeting #144E e-meeting	S2-2100xxx

Elbonia, Apr 12 – 16, 2021	(revision of S2-210xxxx)

Source:	ZTE

Title:	TS work plan for eNS_Ph2 at SA2#144E

Document for:	Discussion / Approval

Agenda Item:	8.4.2

Work Item / Release:	eNS_Ph2 / Rel-17

Abstract: This contribution proposes a TS work plan for eNS_Ph2.

# Discussion

Based on the conclusions of FS_eNS_Ph2 in clause 8 in TR 23.700-40 v17.0.0, this contribution proposes a TS work plan for the normative work.

# 2. Proposal

It proposes the following work plans for TS 23.501 and TS 23.502 and TS 23.503.

| # | Topics | Description | Impacts on TS | Volunteers |
| --- | --- | --- | --- | --- |
| 1 | CR for KI#1 | The CR for KI#1 was approved at SA2#143E. Further updates can be discussed at this meeting. | 23.501 23.502 |  |
| 2 | CR for KI#2, | New CRs for KI#2. Similar principle as KI#1. Needs to determine whether it is SMF or AMF to interact with NSACF directly. | 23.501 23.502 |  |
| 3 | CRs for KI#3 | Add new new QoS parameter "Slice-Maximum Bit Rate" (S-MBR) in UE subscription and update the call flows. Describe the PCF is aware of the S-MBR(In Policy Data?) so the PCF can use it to apply QoS functionality. Call flow may need to be updated . | 23.501 23.502 23.503 |  |
| 4 | CRs for KI#4 | Network slice information exposed by NSACF for KI#1 and KI#2 | 23.501 23.502 |  |
| 5 | CRs for KI#5 | Add functionality in PCF to support the limitation of data rate per network slice in 23.501 and 23.503 Add NW Slice maximum data rate parameter in Policy Data in UDR in both 23.502 and 23.503 Call flow updated in 23.502 | 23.501 23.502 23.503 |  |
| 6 | CR for KI#7 | Add description allow the AMF to provide new additional assistance information to RAN to steer the UE to another cell supporting network slices not available in a current cell and RA in 23.501 Call flow update in 23.502 | 23.501 23.502 |  |
| 7 | Roaming consideration | Propose to agree principle in SA2#144E. Final CR can be approved at SA2#145E. |  |  |
| 8 | EPC interworking | Propose to agree principle in SA2#144E. Final CR can be approved at SA2#145E. |  |  |
| 9 | Non 3GPP access | Propose to agree principle in SA2#144E. Final CR can be approved at SA2#145E. |  |  |
| 10 | Distributed NSACF deployment | Propose to agree principle in SA2#144E. Final CR can be approved at SA2#145E. |  |  |
| 11 | Multiple PCFs for KI#5 | Propose to agree principle in SA2#144E. Final CR can be approved at SA2#145E. |  |  |