TSG-SA WG2 Meeting #145E (e-meeting)	S2-2105178

May 17 – 28, 2021, Electronic

Source:	Intel (MUSIM rapporteur)

Title:	Rel-17 Work Item Exception for MUSIM

Document for:	Approval

Agenda Item:	9.1.3

3GPP™ Work Item Exception

# Title : 		System enablers for Multi-USIM devices

## Acronym  : 	MUSIM

## Unique Identifier :	900013

Release 17 Submission form

| Feature / Item: | MUSIM |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: X | CN: X | Others (specify): |
| Expected Completion Date: | SA#93 (September 2021) |  |  |  |  |
| Service(s) impacted: |  |  |  |  |  |
| Specification(s) affected: | TS 23.501, TS 23.502 |  |  |  |  |
| Task(s) within work which are not complete: | 1. Enabling of paging reception for 5GS (potential Cat B CR), if necessary. 2. Alignment with RAN2 regarding Rejection of RAN paging based on any feedback to the SA2 LS OUT (S2-2105150). 4. Resolve the Editor’s Notes left in TS 23.501 and TS 23.502. |  |  |  |  |
| Consequences if not included in Release 17: | No standardised mechanism to support paging enabling for 5GS. Potential Misalignment on Rejection of RAN Paging a. |  |  |  |  |

Abstract of document:

Exception sheet for Rel-17 Work Item "System enablers for Multi-USIM devices (MUSIM)".

It is noted that SA2#146e and RAN2#115e meetings have fully overlapping dates (16-27 Aug 2021). The successful completion of MUSIM in Q3 requires early decisions during RAN2#115e meeting impacting items 1), 2) and 3) listed in the table above.

Contentious Issues:

There is no conclusion in TR 23.761 on how to support paging reception for 5GS and/or whether it is needed.