TSG-SA WG2 Meeting #145E (e-meeting)	S2-2105178

May 17 – 28, 2021, Electronic

Source:	Intel (MUSIM rapporteur)

Title:	Rel-17 Work Item Exception for MUSIM

Document for:	Approval

Agenda Item:	9.1.3

3GPP™ Work Item Exception

# Title : 		System enablers for Multi-USIM devices

## Acronym  : 	MUSIM

## Unique Identifier :	900013

Release 17 Submission form

| Feature / Item: | MUSIM |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: X | CN: X | Others (specify): |
| Expected Completion Date: | SA#93 (September 2021) |  |  |  |  |
| Service(s) impacted: |  |  |  |  |  |
| Specification(s) affected: | TS 23.501, TS 23.502 |  |  |  |  |
| Task(s) within work which are not complete: | 1. Enabling of paging reception for 5GS (potential Cat B CR), if necessary. 2. Alignment with RAN2 regarding Rejection of RAN paging based on any feedback to the SA2 LS OUT (S2-2105150). 4. Resolve the Editor’s Notes left in TS 23.501 and TS 23.502. 3. Clarify the applicability of the 5GS NAS leaving procedure vs the AS leaving procedure(s), including the UE logic for preferring the one over the other. |  |  |  |  |
| Consequences if not included in Release 17: | No standardised mechanism to support paging enabling for 5GS. Potential Misalignment on Rejection of RAN Paging a. |  |  |  |  |

Abstract of document:

Exception sheet for Rel-17 Work Item "System enablers for Multi-USIM devices (MUSIM)".

It is noted that SA2#146e and RAN2#115e meetings have fully overlapping dates (16-27 Aug 2021). The successful completion of MUSIM in Q3 requires early decisions during RAN2#115e meeting impacting items 1), 2) and 3) listed in the table above.

Contentious Issues:

There is no conclusion in TR 23.761 on how to support paging reception for 5GS and/or whether it is needed.