## Slide 1: FS_IIoT / IIoT Status Report
Devaki Chandramouli (Rapporteur)
Nokia

## Slide 2: FS_IIoT, IIoT Status at SA#92e
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial Internet of Things | 98%->100% | December’ 20 | SP-200298
Progress since SA#90E:
  FS_IIoT TR 23.700-20v1.4.0 is available here
  37 normative CRs approved for stage 2 specifications - TS 23.501/23.502/503
  RAN impacts and dependencies:
  Considering RAN2 LS response on Time Synchronization assistance parameters for AF influencing Time Synchronization accuracy error budget, 5G reference time distribution to NG-RAN
Next steps:
  Complete the remaining open items identified in IIoT exception sheet (S2-2105179)
WI Code | Work Item Title | WP | Target Date | WID#
IIoT | Enhanced support of Industrial Internet of Things | 65%-90% | June’ 21 | SP-200973

## Slide 3: FS_IIoT status after SA#92e
General
  FS_IIoT TR 23.700-20v17.0.0 is available here
  No more outstanding issue.
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Enhanced support of Industrial Internet of Things | 98%->100% | December’ 20 | SP-200298

## Slide 4: IIoT Status after SA2#145E
Progress since SA#90E:
  37 normative CRs approved for stage 2 specifications - TS 23.501/23.502/503
  Introducing new TSC TSF function to support Time Synchronization (BMCA, PMIC/BMIC creation etc), QoS related and TSC Assistance container functionality for both trusted and untrusted AF (resolved exposure related open items for both trusted and untrusted AF). Impacts to 23.501/2/3 as a result of new NF were addressed
  Progressed (g)PtP Time synchronization, AF influenced Time Synchronization activation and deactivation.
  Resolution of many Editor’s notes
  RAN impacts and dependencies:
  Considering RAN2 LS response on Time Synchronization assistance parameters for AF influencing Time Synchronization accuracy error budget, 5G reference time distribution to NG-RAN
Next steps:
  Resolve open items identified in the exception sheet (S2-2105179):
  AF influence of Time synchronization accuracy error budget (related LS response from RAN2 was not handled as related papers were postponed)
  How the AF influence of the 5G reference time is performed is FFS. (Some companies commented that the solution needs to be discussed in conjunction with the LS response from RAN2 on synchronization accuracy.)
  Any pending clean up and/or fixes due to TSCTSF NF introduction, handling of PMIC (e.g. due to triggers such as validity timer expiry) when UE is in idle mode.
WI Code | Work Item Title | WP | Target Date | WID#
IIoT | Enhanced support of Industrial Internet of Things | 65%-90% | June’ 21 | SP-200973