## Slide 1: FS_5GSATB Status Report
CATT

## Slide 2: FS_5GSATB status after SA2#151E (1/2)
General
  TR 23.700-27 v.0.3.0 is created based on approved contributions.
  12 contributions agreed (including 1 architectural assumption, 3 new solutions and 8 updated solutions).
  1.5TU used and 2.0 TU left for the Study Phase.
KI#1: PCC/QoS control enhancement considering dynamic satellite backhaul
  6 P-CRs are approved, including 4 solution updates and 2 new solutions
  Next steps: Continue the solution discussions and start to evaluate solutions
  KI#2: Support of Satellite Edge Computing via UPF on board
  4 P-CRs are approved, including 3 solution updates and 1 new solutions
  Next steps: Continue the solution discussions and start to evaluate solutions
  KI#3: Support of Local Data Switching via UPF on-board
  1 P-CRs are approved, including 1 solution update
  Next steps: Continue the solution discussions and start to evaluate solutions
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSATB | Study on Support of Satellite Backhauling in 5GS | 35% > 60% | October, 22 | SP-211639

## Slide 3
  RAN impacts and dependencies:
  The impacts depends on the study outcomes of the solutions
Focus for the Next Meeting (SA2#152):
  Update of solutions if needed
  Start of solution evaluation
  Conclusion
  Drafting WID
FS_5GSATB status after SA2#151E (2/2)

## Slide 4: FS_5GSATB status at SA#96
  Progress since SA#95-e
  21 contributions agreed, including 1 architectural assumption, 1 KI update, 9 new solutions and 10 updated solutions.
  TR 23.700-27 v.0.3.0 is created.
  RAN impacts and dependencies:
  RAN impact depends on the conclusions of the solutions for KI#1.
Next steps:
  Conclude the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSATB | Study on Support of Satellite Backhauling in 5GS | 35% > 60% | October, 22 | SP-211639

## Slide 5
Overall Plan:
  SA2#149: discuss TR skeleton, TR scope, assumptions and Key Issues, start the solution discussion.
  SA2#150: last meeting for Key Issues, continue the solution discussions .
  SA2#151: continue the solution discussions and start the solution evaluation.
  SA2#152: last meeting for updated solutions, start continue the solution evaluation, and send the TR for information. Draft the WID (for concluded KIs)
  SA2#153: continue the evaluation and conclusion for remaining Key Issues. Revise and Approve the WID.
  SA2#154 and #154AH: normative work
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | 
SID/WID | Study TU | Norm TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | Total TU
FS_SATB | 3.5 | 1.5 | 5 | 0.5 | 0.5 | 0.5 | 1 | 1 | 1 | 0.5 | 0 | 5
Revised Work Plan