## Slide 1: FS_UPEAS Status Report
Yan Han
China Mobile
S2-2205340

## Slide 2: FS_UPEAS status after SA2#151E (1/2)
  General
  TR 23.700-62 v.0.3.0 was created based on approved contributions.
  Total TUs requested for Study phase in 2022 is 3.25, 1 TU used in SA2#151E and 1.25 TUs remaining.
  20 contributions agreed (including 1 general issue, 1 updated key issue, 10 updated solutions, and 8 new solutions).
Key Issue1: Support UPF expose information to other NFs
  1 new solution were included in the TR, 1 solution was updated.
  Next step: Continue the work and start evaluation.
Key Issue2: Study UPF event exposure service registration and discovery
  8 new solutions were included in the TR, 8 solutions were updated. KI2 was updated.
  Next step: Continue the work and start evaluation.
General Issue:
  Remove the Redundant Transmission Experience analytics related UPF data collection by NWDAF.
  RAN impacts and dependencies:
  None.
WI Code | Work Item Title | WP | Target Date | WID#
FS_UPEAS | Study on UPF enhancement for Exposure And SBA | 30% > 60% | Dec, 22 | SP-211652 -> S2-2202691

## Slide 3: FS_UPEAS status after SA2#151E (2/2)
Other WG dependencies
  None.
Contentious Issue:
  None.
Focus for the Next Meeting (SA2#152E):
  Handle solution updates and new solutions, start solution evaluation.
Overall Plan:
  SA2#149e, Feb (0.5TU): TR skeleton, scope, Arch assumptions and requirements, and KIs
  SA2#150e, Apr (0.5TU): last chance for new KIs; solutions discussion
  SA2#151e, May (1TU): solutions discussion
  SA2#152e, Aug (1TU): solutions discussion (last chance for new solutions), start solution evaluation and conclusion; send TR for information; potential WID discussion and approval (if possible)
  SA2#153e, Oct (1TU): finalize the conclusion for remaining TR KIs; start normative work for concluded KIs.
  SA2#154e, Nov (1TU): normative work
  SA2#154AH, Jan (0.5TU): normative work
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | 
SID/WID | Study TU | Normative TU |  | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | Total TU
FS_UPEAS | 3.25 | 2.25 | 5.5 | 0.5 | 0.5 | 1 | 1 | 1 (0.25+0.75) | 1 | 0.5 | 0 | 5.5

## Slide 4: FS_UPEAS status after SA#95e
  Progress since SA#95-e:
  2 Key Issues are updated.
  18 new solutions and 1 solution update are agreed.
  1 Annex update is agreed.
  TR 23.700-62 v0.3.0 generated based on the agreed contributions
RAN impacts and dependencies:
  None.
Next steps:
  Continue the study.
  Capture new solutions, solution evaluation and conclusion.
WI Code | Work Item Title | WP | Target Date | WID#
FS_UPEAS | Study on UPF enhancement for Exposure And SBA | 20% > 60% | Dec, 22 | SP-211652