## Slide 1: FS_5GSAT_Ph2 Status Report
Jean Yves Fine
Thales (Rapporteur)
S2-2206966

## Slide 2: FS_5GSAT_Ph2 status after SA2#152E (1/2)
General
  Total TUs requested for Study Phase is 4 TUs: 3TUs are used, and 1 TU are remaining for study Phase
  TR skeleton , scope, Architecture Assumptions and Key Issues are agreed
  Frozen panel of 22 solutions with self evaluation provided, good progress on sharing overall evaluation process during the meeting.
List of 2 agreed Key Issues, now stabilized (no change during meeting)
  KI#1: Mobility Management enhancement with discontinuous satellite coverage
  KI#2: Power saving enhancement for UE in discontinuous coverage
List of 22 agreed solutions:
  Solution for Mobility Management enhancement based on coverage information and UE location
  Solution#1: Power Saving based on AMF awareness of coverage information
  Solution for predictive Power Saving Mode
  New solution for KI#2 on Power Saving mechanisms in case of discontinuous coverage.
  Solution for KI#2 Power Saving based on updating parameters before releasing signalling connection
  Solution discontinuous coverage architecture.
  KI #1&2, New Sol:<utilizing discontinuous coverage wait timer for satellite discontinuous coverage scenario>
  KI #1, New Sol: Leaving Coverage Notification
  KI #2, New Sol: Modification of Timers when in or out of Coverage
  KI#1 and KI#2, New Sol: UE Reachability Events with Expected in Coverage Time
  KI#1 and KI#2, New Sol: Combined UE Coverage Management Architecture
  New Solution on minimizing discontinuous coverage by inter-RAT handover processing
  KI #1, New Sol: Handling when UE enters discontinuous coverage
  KI #1, New Sol: Wait timer for discontinuous coverage
  New Solution for KI#1, KI#2: Provision of Coverage Data to a UE
  New Solution for KI#1, KI#2: Support of UE Triggered Generalized Unavailability Period
  KI #1, KI #2, New solution enabler with coverage information over NAS.
  KI#1, New Sol: Response to Nnef_ParameterProvision request containing Maximum Latency
  New Sol: AF-provided coverage time informationSolution for paging enhancement under discontinuous coverage based on definition and management of UE-specific Dynamic Tracking Areas
  New Solution for KI#2: Network assisted Power Saving Mechanisms
  KI#1, KI#2, New solution: Coverage data transfer in 5GS and EPS
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSAT_Ph2 | Study on satellite access, Phase2 | 50% > 75% | Oct, 22 | SP-211651

## Slide 3: FS_5GSAT_Ph2 status after SA2#152E (2/2)
  RAN impacts and dependencies:
  RAN impacts or dependencies identified for Key Issue #1 and #2
  Solution#13: the Steering of Roaming aspects need to be evaluated by CT1.
Contentious Issue:
  None
Overall Plan:
  SA2#150 meeting: start solutions discussions. Finalize the KIs (last chance for new KIs).
  SA2#151 meeting: continue the solution discussions and start to self evaluate solutions.
  (according decision taken during SA2#150, last chance to finalize Key Issues in SA2#151)
  SA2#152 meeting: solution updates and finalize the, start the evaluation and conclusion; send TR for information; first draft of WID (let to next meeting)
  SA2#153 meeting: continue the evaluation and conclusion for remaining TR KIs; WID Approval; start normative work for concluded KIs
  SA2#154: FS_5GSAT_Ph2 not at the agenda (chairman request) #154AH and #155 meeting: normative work
Available for Rel-18 SIDs/WIDs |  |  |  | 20 | 20 | 25 | 26 | 23 | 26 | 29 | 29 | 
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | 
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | Total TU
FS_5GSAT_Ph2 | 4 | 1 | 5 | 0,5 | 0,5 | 1 | 1 | 1 | 0 | 0,5 | 0,5 | 5