## Slide 1: Work Plan of 5MBS
Rapporteur

## Slide 2: Work plan of 5MBS
 | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23
 | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155
Time budget | 1 | 1 | 2 | 2 | 1 | 0.5+0.5 | 2 | 2
KI | √ | √ | ╳ | ╳ | ╳ | ╳ | ╳ | ╳
Solution | √ | √ | √ | √ | ╳ | ╳ |  | 
Evaluation |  |  |  | √ | √ | √ |  | 
Conclusion |  |  |  | √ | √ | √ |  | 
WID |  |  |  | √ | √ |  |  | 
Normative |  |  |  |  |  | √ | √ | √
Draft WID proposal
Agree the WID?
Last chance for new solution
TS work
RAN-related evaluation and conclusion

## Slide 3: Thank you!