## Slide 1: SA WG2 Status report for FS_ATSSS_Ph3
Apostolis Salkintzis
Lenovo

## Slide 2: FS_ATSSS_Ph3 status after SA2#152e
  Progress since SA#96-e:
  SID updated to move TSG approval to Dec. 2022 (from Sep. 2022)
  6 TUs requested for the study phase; 1 TU remaining (for Oct. e-meeting)
  1 P-CR agreed for KI#2 (no conclusions yet)
  Evaluation and conclusions agreed for KI#3 (some EN remain)
  Evaluation and conclusions agreed for KI#5 (some EN remain)
  Evaluation and conclusions agreed for KI#6
  RAN impacts and dependencies:
  None
Next steps:
  Finalize conclusions for all KIs
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph3 | Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 70% > 80% | Sep. 2022 > Dec. 2022 | SP-211612

## Slide 3: FS_ATSSS_Ph3 status after SA2#152e
  RAN and SA3 impacts and dependencies:
  None for RAN
  1 issue identified for SA3: “Whether and how encryption in the QUIC layer can be omitted is FFS and need to be verified by SA3.”
Contentious Issue:
  None
Focus for the Next Meeting (SA2#153e):
  Finalize the existing solutions and resolve the ENs.
  Finalize the conclusions for all KIs.
  Complete the study and submit it for TSG approval in Dec. 2022
Overall Plan:
  See next slide
Risks:
  None identified

## Slide 4: FS_ATSSS_Ph3 status – Working plan
Fully complete the study in Oct. 2022.
TR for information @TSG#97 and for approval @TSG#98 (Dec. 2022).