## Slide 1: FS_Ranging_SL status after SA2#151E
General
  The latest TR 23.700-86 is available here: http://www.3gpp.org/ftp/Specs/archive/23_series.
  Total TUs requested for Study Phase is 3.5 TUs. 2 TU is used (0.5 TU used in SA2#150E and 1 TU used in SA2#151E ), and 1.5 TUs are remaining
  General reference architecture agreed and documented.
  8 Key Issues and 28 Solutions documented in TR 23.700-86 v0.3.0.
8 Key Issues
  Key Issue #1: Support of authorisation and policy/parameter provisioning to UE
  Key Issue #2: Ranging service operation procedure with the assistance of another UE
  Key Issue #3: Ranging/Sidelink Positioning device discovery
  Key issue #4: Control of Operations for Ranging/Sidelink position
  Key Issue #5: Network assisted Sidelink Positioning for In Network Coverage and Partial Network Coverage
  Key Issue #6: Ranging and sidelink positioning service exposure to a UE
  Key Issue #7: Ranging/Sidelink Positioning service exposure to Application server and for network assisted sidelink positioning
  Key Issue #8: Service Authorization to NG-RAN
28 solutions and their mapping to Key Issues (see the table)
WI Code | Work Item Title | WP | Target Date | WID#
FS_Ranging_SL | Study on Ranging based services and sidelink positioning | 30% > 60% | Nov, 22 | SP-211647
 | Key Issues |  |  |  |  |  |  | 
Solutions | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8
1 | X |  |  |  |  |  |  | X
2 | X |  |  |  |  |  |  | 
3 |  |  |  | X |  |  |  | 
4 |  |  | X | X |  |  |  | 
5 |  |  | X | X |  |  |  | 
6 |  |  |  |  | X |  |  | 
7 |  |  |  |  | X |  |  | 
8 |  |  |  |  | X |  |  | 
9 |  |  |  |  |  | X |  | 
10 |  |  |  |  |  | X |  | 
11 |  |  |  |  |  | X |  | 
12 |  |  |  |  |  |  | X | 
13 |  |  |  |  |  |  | X | 
14 | X | X | X | X | X | X | X | X
15 |  |  |  |  |  |  |  | X
16 |  | X |  |  |  |  |  | 
17 |  | X |  |  |  |  |  | 
18 |  |  | X |  |  |  |  | 
19 |  |  |  | X |  |  |  | 
20 |  |  |  |  | X |  |  | 
21 |  |  |  |  | X |  |  | 
22 |  |  |  |  |  | X | X | 
23 |  |  |  |  |  |  | X | 
24 |  |  |  |  |  |  | X | 
25 |  |  |  |  |  | X |  | 
26 |  | X | X | X | X | X | X | 
27 |  | X | X | X | X | X | X | 
28 |  | X | X | X | X | X | X | 

## Slide 2: FS_Ranging_SL Work Plan (Current)
TR Skeleton, Scope
Reference & Definition
Architecture requirement & assumptions
Key Issue
Solution
Evaluation & Conclusion
WID Approval
TS Development
 |  |  |  |  |  |  | 
 |  |  |  |  |  |  | 
 |  |  |  |  |  |  | 
 |  |  |  |  |  |  | 
 |  |  |  |  |  |  | 
 |  |  |  |  |  |  | 
 |  |  |  |  |  |  | 
 |  |  |  |  |  |  | 
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155
FS_Ranging_SL | 3.5 | 2 | 5.5 | 0.5 | 0.5 | 1 | 0.5 | 0.5 | 0.5 | 1 | 1
TR for information @ SA#97
TR for approval & WID for approval @ SA#98
WID completion @ SA#99
 Contributions are conditionally handled & approved
 Contributions are handled and approved
 Last chance for new proposal to be handled and approved
TR 71% completion
TR 100% completion
--> TR 85% completion

## Slide 3: Notes
TR Skeleton, Scope
  completed at SA2#149e
Reference & Definition
  the work starts from SA2#149e, and can be further updated along with the KI and solution input
Architecture requirement & assumptions
  the work starts from SA2#149e, and can be further updated at SA2#150e
  To avoid any fundamental change than may impact solution development, evaluation and conclusion, only minor change or editorial change is accepted after SA2#150e
Key Issue
  SA2#151e is the last change to propose new KI, only KI update can be accepted after that
Solution
  Solution can be handled at SA2#149e with lower priority than the papers for TR Skeleton, Scope, Reference & Definition, Architecture requirement & assumptions, and Key Issue
  Solution can be approved at SA2#149e under the condition that the corresponding KI(s) is approved
  SA2#153e is the last change to propose new solution, only solution update can be accepted after that
Evaluation & Conclusion
  the work starts from SA2#151, and can be further updated until SA2#154e
WID Approval
  The earlier it can be submitted is SA2#153e, when the issue with RAN dependency is clarified, as RAN plan to close the work at RAN#97e
TS Development
  TS work can start earlier before TR is approved under the condition that the WID is approved and conclusions of some specific KI is stable

## Slide 4: FS_Ranging_SL Work Plan if 0 TU for Nov. meeting
TR Skeleton, Scope
Reference & Definition
Architecture requirement & assumptions
Key Issue
Solution
Evaluation & Conclusion
WID Approval
TS Development
 |  |  |  |  |  |  | 
 |  |  |  |  |  |  | 
 |  |  |  |  |  |  | 
 |  |  |  |  |  |  | 
 |  |  |  |  |  |  | 
 |  |  |  |  |  |  | 
 |  |  |  |  |  |  | 
 |  |  |  |  |  |  | 
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155
FS_Ranging_SL | 3.5 | 2 | 5.5 | 0.5 | 0.5 | 1 | 0.5 | 0.5 | 0 | 0.5+1 | 1
TR for information @ SA#97
WID for approval @ SA#98
TR&TS completion @ SA#99
 Contributions are conditionally handled & approved
 Contributions are handled and approved
 Last chance for new proposal to be handled and approved
TR 71% completion
TR 85% completion