## Slide 1: FS_XRM Status Report
Dan Wang, Hui Ni
China Mobile, Huawei

## Slide 2: FS_XRM status after SA2#152E (1/2)
General
  39 p-CRs agreed, including
  1 architecture assumption
  21 solution updates
  14 new solutions
  3 Conclusion papers
  1 LS Out to SA4
  7 TU used and 2 TU left for the Study Phase.
Architectural requirement
  1 p-CR architecture assumption update
Key Issue1&2(Coordinated transmission for single UE& multiple UEs)
  1 p-CR updating the existing solution
  5 p-CRs adding new solutions
  Next step: Continue evaluation and conclusion
Key Issue 3 (Information Exposure)
  5 p-CR updating the existing solution
  1 p-CRs adding new solutions
  1 p-CR for partially concludion for KI#3
  Next step: Continue evaluation and conclusion
Key Issues 4&5(PDU Set )
  12 p-CR updating the existing solution
  3 p-CRs adding new solutions
  Next step: Continue evaluation and conclusion
WI Code | Work Item Title | WP | Target Date | WID#
FS_XRM | Study on XR (Extended Reality) and media services | 40%  75% | Dec, 2022 | SP-220705
Key Issue 6(Round-Trip latency requirements)
  1 p-CR adding new solutions
  1 p-CR for partailly concludion for KI#6
  Next step: Continue evaluation and conclusion
Key Issues 7(jitter minimization)
  1 p-CR updating the existing solution
  1 p-CR for conclusion of KI#7
  Next step: Refine conclusion if needed
Key Issues 8 (power savings)
  1 p-CR updating the existing solution
  2 p-CRs adding new solutions
  Next step: Continue evaluation and conclusion
Key Issues 9(Trade-off of QoE and Power Saving)
  1 p-CR updating the existing solution
  2 p-CRs adding new solutions
  Next step: Continue evaluation and conclusion

## Slide 3: FS_XRM status after SA2#152E (2/2)
  RAN impacts and dependencies:
  Most key issues need the coordinatin with RAN WGs. LS exchanging with RAN WGs continues.
Other WG dependencies
  1 LS to SA4 for coordination
Contentious Issue:
  No
Focus for the Next Meeting (SA2#153):
  Continue evaluations and conclusions
  WID submission for approval
Overall Plan: (study phase)
  SA2#149 Feb’22: TR skeleton, arch assumptions, KIs
  SA2#150 Apr’22: solutions discussions, and KIs. Finalize the KIs (no new KI proposal afterwards)
  SA2#151 May’22: potential KI update, solution discussions; solution evaluation with low priority
  SA2#152 Aug’22: solution updates (last chance for new solution)and start the evaluation and conclusion ; send TR for information;
  SA2#153 Oct’22: evaluation and conclusion for TR KIs; WID Approval;
  SA2#154 Nov: finalize the conclusion for remaining TR Kis; WID update if needed; Start to submit the R18 CRs for concluded aspects.
  SA2#154AH and SA2#155 meeting: normative work
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155
FS_XRM | 9 | 5 | 14 | 1 | 2 | 2 | 2 | 2 | 1 | 2 | 2

## Slide 4: FS_XRM Status after SA#96-e
WI Code | Work Item Title | WP | Target Date | WID#
FS_XRM | Study on XR (Extended Reality) and media services | 40%  75% | Dec, 2022 | SP-220705
  Progress since SA#95-e:
  39 p-CRs are approved
  The TR now includes 75 solutions
  Sending TR to SA plenary for information
  RAN impacts and dependencies:
  Most key issues need coordinates with RAN WGs. LS exchanging with RAN WGs continues.
Other WG dependencies
  1 LS to SA4 for coordination
Contentious Issue:
  No
Next steps in SA2#153E:
  Evaluation and conclusion
  WID submission for approval