## Slide 1: FS_eNS_Ph3 Status Report after SA2#152E
Jinguo Zhu
ZTE

## Slide 2: FS_eNS_Ph3 status after SA#96
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 50%->70% | Dec 2022 | SP-211641
General:
  6 key issues are agreed. Totally 46 solutions are agreed
  TR 23.700-41 v0.4.0 generated based on the agreed contributions, and send to SA for information
  WID on eNS_Ph3 is approved. The only objective is to specify one requirement from GSMA which is not within the study scope.
  SA2 will not further work on support for scenario 2a and 2c as part of the study.
  Contentious Issue: None
  RAN impacts and dependencies:
  On LS has been send to RAN2/RAN3 on RAN dependency
Next steps:
  Key issues evaluation and conclusion(SA2#153E)

## Slide 3: FS_eNS_Ph3 status after SA2#152E (1/3)
General
  16 paper on solution update and 7 paper on new solutions are agreed, 1 LS is sent to RAN2/RAN3 to check the RAN Dependency
  TR 23.700-41 v0.4.0 generated based on the agreed contributions, send to SA for information
  WID on eNS_Ph3 is approved. The only objective is to specify one requirement from GSMA which is not within the study scope.
Key Issues 1(Service continuity)
  Correspond to WI#1.
  SA2 will not further work on support for scenario 2a and 2c as part of the study.
  4 paper on new solution is agreed. 4 papers on solution update are agreed
Key Issues 2(providing VPLMN network slice info to roaming UE)
  Correspond to WI#3
  4 papers on solution update are agreed
Key Issues 3(Slice Service Area)
  Correspond to WI#5
  2 papers on new solution are agreed. 2 papers on solution update are agreed
  1 LS is sent to RAN2/RAN3 to check the RAN Dependency
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 50%->70% | Dec 2022 | SP-211641

## Slide 4: FS_eNS_Ph3 status after SA2#152E (1/3)
Key Issues 4(multiple NSACF)
  Correspond to WI#6
  1 papers on solution update are agreed
Key Issues 5(Rejected S-NSSAI)
  Correspond to WI#2
  2 papers on solution updates are agreed
Key Issues 6(NW Control)
  Correspond to WI#4
  1 papers on new solution are agreed, 3 papers on solution update are agreed.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 50%->70% | Dec 2022 | SP-211641

## Slide 5: FS_eNS_Ph3 status after SA2#152E (3/3)
Contentious Issue:
  None.
  RAN impacts and dependencies:
  KI#1, KI#3 and KI#5 may need to coordinate with RAN working groups.
  One LS on KI#3 has been sent to RAN2/RAN3 on RAN dependency.
Other WG dependencies
  KI#3 may need to coordinate with SA5
Focus of the Next Meeting (SA2#153E):
  Focus on key issue evaluation and conclusion
  Send TR to SA for approval
  Update the WID to include all agreed conclusions.

## Slide 6: Overall plan
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | 
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | Total TU
FS_eNS_Ph3 | 6 | 3.25 | 9.25 | 1 | 1 | 2 | 1 | 1 | 1 | 1 | 1.25 | 9.25
SA2#149 Feb’22: TR skeleton, arch assumptions, KIs
SA2#150 Apr’22: solutions discussions, and KIs. Finalize the KIs. Last meeting for Kis.
SA2#151 May’22: continue the solution discussions and start to evaluate solutions; SA2#152 Aug’22: solution updates (last meeting for new solution and solution update),finalize the evaluation and conclusion ; TR for information; WID for approval
SA2#153 Oct’22: finalize the conclusions for the KIs; TR for approval, WID update;
SA2#154, SA2#154AH and SA2#155 meeting: normative work