## Slide 1: FS_5TRS_URLLC Status Report
Devaki Chandramouli (Rapporteur)
Nokia

## Slide 2: FS_5TRS_URLLC status at SA#98E
General
  10 P-CRs agreed.
  New conclusions agreed for KI#1, KI#3. KI#2, 5, 6 conclusion updated.
  3 LS out sent to other WGs to obtain feedback regarding open items related to KI#1, KI#6.
  Total TU(s) = 9 for study + normative phase; 6 TUs used, 3 TUs remaining for normative phase (including resolution of open items for study phase).
RAN dependencies:
  S2-2209876 – LS on Time Synchronization Status notification towards UE(s).
  S2-2209964 – LS on low latency communication applications to use RAN feedback on periodicity for scheduling
  S2-2209879 - LS OUT on UL scenario of reactive RAN feedback for burst sending time adjustment.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5TRS_URLLC | Study on 5G Timing Resiliency and TSC & URLLC enhancements | 83%->90% | Dec’ 22 | SP-211634
Notes: S2-2201767

## Slide 3: FS_5TRS_URLLC status after SA2#153E
WI Code | Work Item Title | WP | Target Date | WID#
FS_5TRS_URLLC | Study on 5G Timing Resiliency and TSC & URLLC enhancements | 83%->90% | Dec’ 22 | SP-211634
General
  10 P-CRs agreed.
  New conclusions agreed for KI#1, KI#3. KI#2, 5, 6 conclusion updated.
  3 LS out sent to other WGs to obtain feedback regarding open items related to KI#1, KI#6.
  Total TU(s) = 9 for study + normative phase; 6 TUs used, 3 TUs remaining for normative phase (including resolution of open items for study phase).
RAN dependencies:
  S2-2209876 – LS on Time Synchronization Status notification towards UE(s).
  S2-2209964 – LS on low latency communication applications to use RAN feedback on periodicity for scheduling
  S2-2209879 - LS OUT on UL scenario of reactive RAN feedback for burst sending time adjustment.
Notes: S2-2201767

## Slide 4: FS_5TRS_URLLC status after SA2#153E
  RAN and SA3 impacts and dependencies:
  LS response needed from respective WGs.
Contentious Issue:
  None
Focus for the Next Meeting (SA2#154):
  Resolve open items for open items in the conclusion for KI#1, KI#3, KI#6.
Overall Plan:
  No more new key issues or KI update allowed expected.
  No more new solutions allowed expected.
  Resolve open items for Key issues conclusion.
  CRs for stable conclusion related to KI for approval (SA2#1543E)
Risks:
  Some items related to conclusions for KI#1, #6 remain open (potentially till end of SA2#154E or later) depending/due to lack of response for the LS sent to other WGs.