## Slide 1: FS_5TRS_URLLC and TRS_URLLC Status Report
Devaki Chandramouli (Rapporteur)
Nokia

## Slide 2: FS_5TRS_URLLC status at SA#98E
General
  10 P-CRs agreed.
  New conclusions agreed for KI#1, KI#3. KI#2, 5, 6 conclusion updated.
  3 LS out sent to other WGs to obtain feedback regarding open items related to KI#1, KI#6.
  Total TU(s) = 9 for study + normative phase; 6 TUs used, 3 TUs remaining for normative phase (including resolution of open items for study phase).
RAN dependencies:
  S2-2209876 – LS on Time Synchronization Status notification towards UE(s).
  S2-2209964 – LS on low latency communication applications to use RAN feedback on periodicity for scheduling
  S2-2209879 - LS OUT on UL scenario of reactive RAN feedback for burst sending time adjustment.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5TRS_URLLC | Study on 5G Timing Resiliency and TSC & URLLC enhancements | 83%->90% | Dec’ 22 | SP-211634
Notes: S2-2201767

## Slide 3: FS_5TRS_URLLC status after SA2#153E
WI Code | Work Item Title | WP | Target Date | WID#
FS_5TRS_URLLC | Study on 5G Timing Resiliency and TSC & URLLC enhancements | 83%->90% | Dec’ 22 | SP-211634
General
  10 P-CRs agreed.
  New conclusions agreed for KI#1, KI#3. KI#2, 5, 6 conclusion updated.
  3 LS out sent to other WGs to obtain feedback regarding open items related to KI#1, KI#6.
  Total TU(s) = 9 for study + normative phase; 6 TUs used, 3 TUs remaining for normative phase (including resolution of open items for study phase).
RAN dependencies:
  S2-2209876 – LS on Time Synchronization Status notification towards UE(s).
  S2-2209964 – LS on low latency communication applications to use RAN feedback on periodicity for scheduling
  S2-2209879 - LS OUT on UL scenario of reactive RAN feedback for burst sending time adjustment.
Notes: S2-2201767

## Slide 4: TRS_URLLC status after SA2#153E
WI Code | Work Item Title | WP | Target Date | WID#
TRS_URLLC | 5G Timing Resiliency and TSC & URLLC enhancements | 0%->5% | Dec’ 22 | SP-211634
General
  2 CRs agreed based on KI#4 conclusion.
  15 CRs postponed to stabilize conclusion and allow time for review.
RAN dependencies:
  Resolution of the dependencies identified for the study phase.
Notes: S2-2201767

## Slide 5: FS_5TRS_URLLC, TRS_URLLC status after SA2#153E
  RAN and SA3 impacts and dependencies:
  LS response needed from respective WGs.
Contentious Issue:
  None
Focus for the Next Meeting (SA2#154):
  Resolve open items for open items in the conclusion for KI#1, KI#3, KI#6.
Overall Plan:
  No more new key issues or KI update allowed.
  No more new solutions allowed .
  Resolve open items for Key issues conclusion.
  CRs for stable conclusion related to KI for approval (SA2#154)
Risks:
  Some items related to conclusions for KI#1, #6 remain open (potentially till end of SA2#154 or later) depending/due to lack of response for the LS sent to other WGs.