## Slide 1: 5TRS_URLLC Status Report
Devaki Chandramouli (Rapporteur)
Nokia

## Slide 2: TRS_URLLC status after SA2#153E
WI Code | Work Item Title | WP | Target Date | WID#
TRS_URLLC | 5G Timing Resiliency and TSC & URLLC enhancements | 0%->5% | Dec’ 22 | SP-211634
General
  2 CRs agreed based on KI#4 conclusion.
  15 CRs postponed to stabilize conclusion and allow time for review.
RAN dependencies:
  Resolution of the dependencies identified for the study phase (refer: S2-2209212).
Notes: S2-2201767

## Slide 3: TRS_URLLC status after SA2#153E
  RAN and SA3 impacts and dependencies:
  LS response needed from respective WG.
Contentious Issue:
  None
Focus for the Next Meeting (SA2#153E):
  CRs for stable conclusion related to KI for approval (SA2#153E)
Overall Plan:
  No more new key issues or KI update expected.
  No more new solutions expected.
  Resolve open items for Key issues conclusion.
  CRs for stable conclusion related to KI for approval (SA2#153E)
Risks:
  Some items related to KI#1, #6 remain open till end of SA2#154E due to lack of response for the LS sent to other WGs.