## Slide 1: FS_EDGE_Ph2 progression at SA2#153e
Patrice Hédé
FS_EDGE_Ph2 rapporteur, Huawei Technologies

## Slide 2: Agenda
General discussion
Status for each KI
AOB

## Slide 3: General discussion (I)
Study progress — Time Unit status
Normative work
149e | 150e | 151e | 152e | 153e | 154 | 155e | 156 | Total | Rem. | %
1 | 1 | 2 | 2 | 1 | ¼ |  |  | 7¼ | 1¼ | ~17%
149e | 150e | 151e | 152e | 153e | 154 | 155e | 156 | Total
 |  |  |  |  | ¾ | 1½ | 2 | 4¼
Normative work includes 0,75 TU in November, which represents 18% of the WI allocated time. It is not possible to not use this time for normative work. This requires that the WID itself is approved in September TSG, hence that a first version of the WID can be approved in August.
The limited time for normative work implies that in Q1, we need to go through CRs for all KIs and approve them.

## Slide 4: General discussion (II)
Study progress — KI status
KI | Status | Penholder | Contributions for CC
1/LBO | Interim — 2ENs | Mike (Interdigital) | 1 contribution (Interdigital)
1/HR | Interim —5 ENs | Jicheol (Samsung) | 4 contributions (Samsung, Huawei, China Unicom, Ericsson/Nokia)
1/EACI deliv. | Concluded | Huazhang (Vivo) | 1 contribution (Huawei)
2 | No conclusion yet | Hui (Huawei) | 2 contributions (Huawei, Ericsson)
3 | No conclusion yet | Laurent (Nokia) | 3 contributions (Nokia, Huawei, Ericsson)
4 | Interim —4 ENs | Tingfang (Lenovo) | 1 contribution (Lenovo)
5 | Interim — 6 ENs | Dario (Qualcomm) | 5 contributions (sol update, Qualcomm; 2 conclusions, Qualcomm, Huawei; 2 LS, Qualcomm, China Mobile)
6 | No conclusion yet | Magnus (Ericsson) | 4 contributions (eval + conclusion, Ericsson,1 way forward presentation, Vivo; conclusion, Huawei)
7 | Concluded | Patrice (Huawei) | 

## Slide 5: General discussion (III)
Expected progress at SA2#153e
  Contributions to remove ENs from solutions — if really needed
  Complete KI evaluations and conclusions
    Complete interim conclusion of KI#1/HR, KI#1/LBO, KI#4, KI#5
    Complete full conclusion of KI#2, KI#3, KI#6.
  Update WID for approval
    Add objectives for KI#1, 2, 3, 6.
  It is intended to complete the study in October in order to allocate a full session to normative work in SA2#154
    SA2#154 is F2F, i.e. less contributions can actually be handled

## Slide 6: Status of KI#1 (Accessing EHE in VPLMN when roaming — LBO PDU Session)
Interditigal (penholder):
  Resolves 1 out of 2 KIs, wrt do we include Sol#27 dynamic reconnect?
  Situation regarding 2nd editor's note (wrt FS_UEPO KI#1, and SoH resolution among options A, C, D).
OUTCOME:

## Slide 7: Status of KI#1 (Accessing EHE in VPLMN when roaming — HR PDU Session)
Samsung (penholder):
  Proposes to resolve 4 out of 5 ENs.
China Unicom:
  Proposes to resolve the 5th EN.
Huawei:
  Alternative resolution: common solution for scenario 2.1 and 2.2, conclusion on EAS rediscovery.
Ericsson/Nokia:
  Some edits compared to Samsung's
OUTCOME:

## Slide 8: Status of KI#1 (Accessing EHE in VPLMN when roaming — EACI)
Huawei:
  Some corrections
OUTCOME:

## Slide 9: Status of KI#2 (Fast and efficient NW exposure)
Huawei (penholder):
  Aligns with XRM
  How to document conclusion?
  How to organise the normative work, wrt EC/XRM/AIML and UPEAS?
Ericsson:
  Proposes to directly reference KI#3 of XRM (rapporteur: not sure whether KI#3 covers only FS_EDGE_Ph2 needs though).
OUTCOME:

## Slide 10: Status of KI#3 (Finer granular sets of UEs)
Nokia (penholder)
  Content based on latest version in SA2#152e. Conclusion with 5 bullets + 1 EN
Huawei
  Removes Target Category information compared to Nokia's version
Ericsson
  Proposes to use "service information" (not spelt out in their conclusion)
OUTCOME:

## Slide 11: Status of KI#4 (Influencing UPF/EAS (re)location for collections of UEs)
Lenovo (penholder):
  Resolves all 4 ENs
OUTCOME:

## Slide 12: Status of KI#5 (GSMA OPG impacts for EHE operated by separate party)
Qualcomm (penholder):
  Update "per PLMN EASDFs" flow of solution #22
  Conclusions: Rewritten :) — removes 3 ENs, adds 1 EN. Remains 3 ENs on edge relocation + 1 EN on topology hiding
  LS to GSMA OPG on topology hiding (rapporteur: probably the question needs to be more granular (which data is exposed, and for which purpose it is exposed)
Huawei:
  Alternative proposal on the conclusions (addresses 2 ENs out of 6)
China Mobile:
  Alternative proposal for LS to GSMA OPG regarding topology hiding
  Proposal includes question on charging.
OUTCOME:

## Slide 13: Status of KI#6 (Avoiding UE to switch away from EC PDU Session)
Ericsson (penholder):
  Contribution on evaluation update, regarding new attribute in URSP, and resolves aspect indicated as unclear in existing text.
  Contribution on conclusion:
    Proposes new "edge treatment" indicator, with alternatives regarding its transport and its content, to be discussed
    Proposes to document solutions without normative impacts in an Annex (to be discussed). Which solution
Vivo:
  Lists 6 unclear issues
  Proposes a way forward
Huawei:
  Proposes a resolution on the conclusion (alternative? conclusion)
OUTCOME:

## Slide 14: AOB
We have 1 TU = 30 contributions in SA2#153e
  Even if we keep all contributions from today, this makes 21.
  Are there plans for more contributions already ?
  There will be a contribution from the rapporteur to clean up the TR. It can be enhanced during the meeting with misc. content.
    If there's room, I'll make it "non editorial" (although it won't contain any controversial content), in which case, you are welcome to provide me with minor changes that go beyond editorial comments (please provide by Thursday COB, I'll include what I can).
    During the meeting, the contribution could be enhanced with changes identified based on consensus.