## Slide 1: FS_Ranging_SL Status Report
Sherry (Yang) Shen
Xiaomi (Rapporteur)
S2-2209226

## Slide 2: FS_Ranging_SL status after SA2#152E (1/2)
General
  The latest TR 23.700-86 is available here: http://www.3gpp.org/ftp/Specs/archive/23_series.
  Total TUs requested for Study Phase is 3.5 TUs. 3 TU is used, and 0.5 TU is remaining
  Evaluation & Conclusion for the 8 KIs and 1 new solutions (Solution#34) are added
  6 Solutions are updated (#6, #10, #19, #20, #31, #32)
  1 LS sent to RAN WGs for RAN dependent issues
34 solutions and their mapping to Key Issues (see the table)
  RAN impacts and dependencies:
  Terminologies
  RAN impacts or dependencies identified for Key Issue #1, #2, #3, #4, #5 and #8 and their corresponding solutions
SA3 dependencies：
  Privacy protection and other security aspects identified in Solution #6, #9, #11, #13, #17, #18, #19, #20, #21, #24, #25, #31, #33 and #34.
Contentious Issue:
  TR completion postponed to Jan. 2023, due to no TU on #154.
WI Code | Work Item Title | WP | Target Date | WID#
FS_Ranging_SL | Study on Ranging based services and sidelink positioning | 60% > 70% | Jan, 23 | SP-211647
 | Key Issues |  |  |  |  |  |  | 
Solutions | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8
1 | X |  |  |  |  |  |  | X
2 | X |  |  |  |  |  |  | 
3 |  |  |  | X |  |  |  | 
4 |  |  | X | X |  |  |  | 
5 |  |  | X | X |  |  |  | 
6 |  |  |  |  | X |  |  | 
7 |  |  |  |  | X |  |  | 
8 |  |  |  |  | X |  |  | 
9 |  |  |  |  |  | X |  | 
10 |  |  |  |  |  | X |  | 
11 |  |  |  |  |  | X |  | 
12 |  |  |  |  | X |  | X | 
13 |  |  |  |  |  |  | X | 
14 | X | X | X | X | X | X | X | X
15 |  |  |  |  |  |  |  | X
16 |  | X |  |  |  |  |  | 
17 |  | X |  |  |  |  |  | 
18 |  |  | X |  |  |  |  | 
19 |  |  |  | X | X |  |  | 
20 |  |  |  |  | X |  |  | 
21 |  |  |  |  | X |  |  | 
22 |  |  |  |  |  | X | X | 
23 |  |  |  |  |  |  | X | 
24 |  |  |  |  |  |  | X | 
25 |  |  |  |  |  | X |  | 
26 |  | X | X | X | X | X | X | 
27 |  | X | X | X | X | X | X | 
28 |  | X | X | X | X | X | X | 
29 |  | X |  |  |  |  |  | 
30 |  | X |  |  |  |  |  | 
31 |  |  |  |  | X |  |  | 
32 |  |  |  | X | X |  |  | 
33 |  |  |  |  |  | X | X | 
34 |  | X |  |  |  | X |  | 

## Slide 3: FS_Ranging_SL status after SA2#152E (2/2)
Focus for the Next Meeting:
  SA2#154: establish the new WID, no TU for TR
  SA2#154AH: No updates to definition, Key Issues and Architecture Requirements&Assumptions (except editorial changes and issues remarked with EN), no new solution, finalize existing solutions & the Evaluation&Conclusions and start normative work which are concluded in the TR.
Overall Plan:

## Slide 4: FS_Ranging_SL status at SA#98e
Progress since SA#97-e:
  Evaluation & Conclusion for the 8 KIs and 1 new solutions (Solution#34) are added
  6 Solutions are updated (#6, #10, #19, #20, #31, #32)
  1 LS sent to RAN WGs for RAN dependent issues
  new WID is expected to be approved on SA2#154
RAN impacts and dependencies:
  Terminologies
  RAN impacts or dependencies identified for Key Issue #1, #2, #3, #4, #5 and #8 and their corresponding solutions
SA3 dependencies：
  Privacy protection and other security aspects identified in Solution #6, #9, #11, #13, #17, #18, #19, #20, #21, #24, #25, #31, #33 and #34
Next steps:
  SA2#154AH: No updates to definition, Key Issues and Architecture Requirements&Assumptions (except editorial changes and issues remarked with EN), no new solution, finalize existing solutions & the Evaluation&Conclusions and start normative work which are concluded in the TR.
WI Code | Work Item Title | WP | Target Date | WID#
FS_Ranging_SL | Study on Ranging based services and sidelink positioning | 70% > 85% | Jan, 23 | SP-211647